MAPTIVA™

Migration Fingerprint™ Solution Specification

Master Engineering Specification for the AI-Based Plan Conversion Application

Version 1.0 — Draft for Review

Prepared by Convergent  |  July 5, 2026

Convergent — Confidential

# Document Control

## Version History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 0.1 | 2026-07-05 | Convergent | Master outline approved |
| 1.0 | 2026-07-05 | Convergent / Claude | Complete draft of all parts (I–IX) and appendices for review |

## Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Product Owner | ________________ | ________________ | ____________ |
| Solution Architect | ________________ | ________________ | ____________ |
| Conversion Practice Lead | ________________ | ________________ | ____________ |

## Distribution

This document is distributed to Convergent product, architecture, engineering, and conversion-practice teams, and to designated client stakeholders under NDA. It contains no client data; all sample data herein is synthetic.

## Related Documents

| Document | Relationship |
| --- | --- |
| Congruent Client Data Conversion Methodology (9/16/2025) | Business methodology this application productizes |
| Congruent Plan Conversion Pricing & Quote (10/19/2025) | Anchor engagement scope, timeline, and assumptions |
| Omni – CORE Integration Notes (1/20/2024) | Source material for the Omni → CORE adapter (Chapter 17) |
| AI-Mapper / MAPTIVA repository CLAUDE.md | Reference tech stack and role model reused by this application |
| Migration Fingerprint POC CLAUDE.md | Origin of the Fingerprint POC design; superseded by Chapter 26 |

Table of Contents

Document Control	2

Version History	2

Approvals	2

Distribution	2

Related Documents	2

How to Use This Document	9

Reading Paths	9

Notation and Conventions	9

Executive Summary	9

PART I — BUSINESS ARCHITECTURE & THE FINGERPRINT CONCEPT	11

Chapter 1. Vision & Value Proposition	11

1.1 The Problem: Conversions Fail in Repeatable Ways	11

1.2 The Migration Fingerprint™ Concept	11

1.3 "Targeted, Not Generic"	11

1.4 The Learning Loop	11

1.5 Product Positioning	12

1.6 Relationship to MAPTIVA / AI-Mapper	12

Chapter 2. Conversion Methodology (Business Context)	12

2.1 Guiding Principles	12

2.2 The Seven-Phase Conversion Lifecycle	12

2.3 Where the Fingerprint Engine Plugs Into Each Phase	13

2.4 Batch / Wave Conversion	13

2.5 Standard Deliverables the Application Must Produce	13

2.6 Success Metrics	14

Chapter 3. Personas, Roles & Use Cases	14

3.1 Role Model	14

3.2 Role / Feature Access Matrix	14

3.3 Primary Use Cases	15

3.4 Anchor Case Study: Omni → CORE	16

PART II — DOMAIN & DATA MODEL	17

Chapter 4. Canonical Retirement Data Model (Validation-Scoped)	17

4.1 Scope Statement	17

4.2 Entity Catalog	17

4.3 Key Attribute Dictionary (Canonical Formats)	17

4.4 Money-Type and Investment-Code Normalization	18

4.5 Status Taxonomies	18

Chapter 5. The Fingerprint Data Model	18

5.1 Platform Pair	18

5.2 Fingerprint	19

5.3 Failure Mode	19

5.4 Detection Rule	19

5.5 Conversion Run	19

5.6 Finding	20

5.7 Learning Loop Entities	20

5.8 Pydantic Model Inventory	20

5.9 Sample Payloads	20

Chapter 6. Seed Failure-Mode Library	21

6.1 Library Structure	21

6.2 Seed Modes from Conversion Experience	21

6.3 Seed Modes from the Methodology Validation Catalog	22

6.4 Traceability: Failure Mode ↔ Rule ↔ Conversion Phase	23

PART III — SYSTEM ARCHITECTURE	24

Chapter 7. Solution Architecture	24

7.1 Architecture Principles	24

7.2 Target AWS Architecture	24

7.3 Module Map	24

7.4 POC → Product Evolution Path	25

7.5 Non-Functional Requirements	25

Chapter 8. AI Orchestration Layer	26

8.1 Design Rule	26

8.2 Common AI Interface (Function Catalog)	26

8.3 Bedrock Integration	26

8.4 Prompts, Confidence, and Human Review	26

8.5 What Is Deliberately Not AI	26

Chapter 9. Data & File Flow	26

9.1 End-to-End Pipeline	27

9.2 S3 Layout & Naming	27

9.3 Run Status State Machine	27

9.4 WebSocket Events & SQS Contracts	27

9.5 Security of Data in Motion & at Rest	27

PART IV — FUNCTIONAL SPECIFICATIONS	28

Chapter 10. Ingestion Engine	28

10.1 Supported Formats & Phased Delivery	28

10.2 Layout Definition Format	28

10.3 Header Detection & Headerless Files	28

10.4 Dataset Registration	28

10.5 Error Handling	28

10.6 Acceptance Criteria	29

Chapter 11. Detection Rule Engine	29

11.1 Engine Architecture	29

11.2 Rule Type Specifications	29

11.3 Severity Model & Finding Construction	30

11.4 Extensibility Contract	30

Chapter 12. Run Orchestration & Prioritization	30

12.1 Run Lifecycle	30

12.2 Prioritization Algorithm	30

12.3 Batch Runs	31

12.4 Determinism & Reproducibility	31

12.5 Scheduled / Automated Runs	31

Chapter 13. Validation, Reconciliation & Reporting	31

13.1 Findings Report	31

13.2 Reconciliation Report Suite (Client-Facing)	31

13.3 Exception Report & Resolution Register	32

13.4 Sign-Off Package Assembly	32

13.5 Rendering	32

Chapter 14. Learning Loop	32

14.1 Review Workflow	32

14.2 Probability Write-Back Formula	32

14.3 History Counters	32

14.4 New Failure-Mode Authoring	33

14.5 Fingerprint Versioning	33

14.6 Governance	33

Chapter 15. Exception & Workflow Management	33

15.1 Finding Triage States	33

15.2 Assignments, Comments, Audit Trail	33

15.3 Sign-Off Checkpoints	33

PART V — PLATFORM ADAPTERS & INTEGRATIONS	34

Chapter 16. Platform Adapter Framework	34

16.1 Adapter Contract	34

16.2 Adapter Registry & Configuration	34

16.3 Adapter Roadmap	34

Chapter 17. Omni → CORE Adapter (Reference Implementation)	34

17.1 Scope	34

17.2 Omni Extract Inventory	35

17.3 Extract Strategy	35

17.4 Data Build-Up Loads (Omni → CORE)	35

17.5 Feedback-File Flows	35

17.6 Omni-Specific Fingerprint Contributions	36

17.7 Timing & SSO Considerations	36

PART VI — API & DATABASE DESIGN	37

Chapter 18. API Specification	37

18.1 Resource Model	37

18.2 Endpoint Catalog	37

18.3 WebSocket Message Catalog	38

18.4 Authentication & Authorization	38

18.5 Error Model	38

Chapter 19. Database Design	38

19.1 PostgreSQL Schema (SQLModel)	38

19.2 Entity Relationships	39

19.3 File-Based vs. Database Fingerprint Storage	39

19.4 Migrations & Seed Data	40

19.5 Audit & Retention	40

PART VII — USER INTERFACE	41

Chapter 20. UI/UX Specification	41

20.1 Information Architecture	41

20.2 Screen Specifications	41

20.3 Role-Based Visibility Matrix	42

20.4 Component Conventions	42

PART VIII — SECURITY, COMPLIANCE & DEVOPS	43

Chapter 21. Security & Compliance	43

21.1 Data Classification	43

21.2 Encryption	43

21.3 RBAC Enforcement	43

21.4 Audit Logging	43

21.5 Regulatory Context	43

21.6 Retention & Decommissioning	43

Chapter 22. Deployment & Operations	43

22.1 Environments	43

22.2 Deployment Tooling	43

22.3 CI/CD	44

22.4 Monitoring & Alerting	44

22.5 Cost & Scale Posture	44

PART IX — IMPLEMENTATION GUIDE (CLAUDE CODE LAYER)	45

Chapter 23. Build Plan & Milestones	45

23.1 Repository Structure (Authoritative)	45

23.2 Phase 1 — Core Engine (CLI only)	45

23.3 Phase 2 — Domain Depth	45

23.4 Phase 3 — Demo Polish	46

23.5 Definition of Done — Demo Script	46

Chapter 24. Engineering Conventions	46

Chapter 25. Synthetic Test Data Specification	47

25.1 Absolute Rule	47

25.2 Clean Plan Pair	47

25.3 Seeded-Defect Plan Pair	47

25.4 Generator Design	48

Chapter 26. Repository CLAUDE.md (Ready to Drop In)	48

26.2 Session Guidance	49

Chapter 27. AI Prompt Library	49

27.1 Prompt Templates	49

27.2 Versioning & Storage	49

APPENDICES	51

Appendix A — Glossary	51

Appendix B — Requirements Traceability Matrix	53

Appendix C — Assumptions & Risk Matrix	55

Appendix D — Sample Payloads & Files	56

D.1 Fingerprint file (excerpt — 2 of 18 modes)	56

D.2 One rule per type	56

D.3 findings.json (skeleton)	57

D.4 Copybook-style layout and extract fragment	57

Appendix E — Report Mockups	57

Appendix F — Out-of-Scope Register (POC)	57

# How to Use This Document

This is a single master specification, organized so that different audiences can read only the parts they need while every requirement remains traceable end to end.

## Reading Paths

| Audience | Reading path |
| --- | --- |
| Product Managers & Architects | Front Matter → Part I → Part II (Ch. 5–6) → Part III → Part VII |
| Developers | Part IX first (build plan & conventions), then Parts IV, VI, and the chapters referenced by each milestone |
| Claude Code sessions | Chapter 26 (repo CLAUDE.md) → milestone in Chapter 23 → the spec chapters listed for that milestone |
| QA & Compliance | Part IV (acceptance criteria), Chapter 21, Appendices B and C |
| Client stakeholders | Executive Summary, Chapter 2, Chapter 13 (deliverable reports), Appendix C |

## Notation and Conventions

- Requirement IDs — every binding requirement carries an ID of the form REQ-nnn. Requirements are traced to spec sections, build milestones, and tests in Appendix B.

- Milestone IDs — every build item carries an ID of the form MS-x.y, defined in Chapter 23.

- Glossary hyperlinks — the first significant use of a defined term (for example Fingerprint, Failure Mode, Detection Rule) is hyperlinked to its entry in Appendix A. Click any linked term to jump to its definition.

- Sample payloads — JSON and SQL samples appear in shaded monospace blocks. Complete payloads are consolidated in Appendix D.

- Table of Contents — the TOC is a live Word field. If page numbers appear stale, right-click the TOC and choose Update Field (or press Ctrl+A, F9).

# Executive Summary

Recordkeeping platform conversions do not fail randomly — they fail in repeatable, platform-specific ways. A loan balance that will not carry over from Omni, a vesting schedule that maps imperfectly into CORE, a packed-decimal field decoded with the wrong sign nibble: these defects recur, conversion after conversion, for every source/target combination.

The MAPTIVA™ Migration Fingerprint™ application turns that observation into software. For every Platform Pair (for example, Omni on z/OS → Omni on Linux, or Omni → CORE), the application maintains a Fingerprint: a versioned, codified library of known failure modes, each bound to executable detection rules and scored by probability and impact. Before a single validation runs, the application loads the Fingerprint for the selected platform pair and pre-populates the validation suite with the failure modes most likely to affect this specific migration — targeted, not generic. Every confirmed defect and every false positive is written back into the Fingerprint through the Learning Loop, so each conversion makes the next one smarter.

The application productizes Convergent's proven conversion methodology (discovery through cutover, with full reconciliation and sign-off deliverables) on the same AWS serverless stack as the MAPTIVA AI-Mapper: Python Lambdas, SQS-driven async jobs, React front end, PostgreSQL, Cognito role-based access, and Claude via Amazon Bedrock behind a swappable AI Orchestration Layer. The AI assists — suggesting mappings, explaining variances, drafting new failure modes — but all reconciliation math, rule execution, and probability write-back is deterministic code.

This document is the complete engineering specification: business architecture (Part I), domain and Fingerprint data models with an 18-mode seed library (Part II), system architecture (Part III), functional specifications for every engine (Part IV), the platform adapter framework with the Omni → CORE reference adapter (Part V), API and database designs (Part VI), UI/UX (Part VII), security and DevOps (Part VIII), and an implementation guide written for both a development team and Claude Code sessions (Part IX), closed out by a hyperlinked glossary and full traceability matrices in the Appendices.

# PART I — BUSINESS ARCHITECTURE & THE FINGERPRINT CONCEPT

## Chapter 1. Vision & Value Proposition

### 1.1 The Problem: Conversions Fail in Repeatable Ways

Every retirement-plan recordkeeping conversion is treated as a bespoke project, yet the defects discovered during validation are anything but bespoke. Teams that have moved plans between the same two platforms more than once recognize the pattern immediately: the same loan carry-over mismatches, the same vesting-percentage drift, the same encoding artifacts when data leaves a mainframe. Today that knowledge lives in the heads of senior conversion analysts and in scattered post-mortem documents. It is not systematically captured, it is not prioritized, and it is not executable. Each new conversion therefore re-runs a generic validation checklist that spends equal effort on defects that never occur and defects that always occur.

The consequences are measurable. Generic validation suites surface defects late (often during parallel runs or after Cutover), consume analyst hours on low-yield checks, and give clients no evidence-based answer to the question "what is most likely to go wrong with *our* migration?"

### 1.2 The Migration Fingerprint™ Concept

The Migration Fingerprint™ is the codified failure signature of a platform pair. Formally, a Fingerprint is a versioned library of failure modes keyed to exactly one Platform Pair — a specific source/target combination such as OMNI_MAINFRAME_ZOS → OMNI_LINUX_RHEL or OMNI → CORE. Each failure mode carries a name, category, description, probability score, impact score, the data domains it affects, one or more executable detection rules, remediation guidance, and a history of how often it has been detected, confirmed, and falsely flagged.

Fingerprints are built from three sources: conversion post-mortems and QA defect logs (institutional experience), the standard validation catalog of the conversion methodology (Chapter 2), and — as the product matures — the Learning Loop itself.

### 1.3 "Targeted, Not Generic"

When a Conversion Run starts, the application loads the Fingerprint for the selected platform pair and orders every detection rule by probability × impact, highest first. The resulting prioritized suite is displayed before execution and stored as an immutable Suite Snapshot with the run. This is the product's core differentiator: the validation effort is concentrated where this specific migration is statistically most likely to fail, and the client can see exactly why each check ranks where it does.

REQ-001 — The application shall order every conversion run's validation suite by probability × impact, descending, and shall persist the ordered suite as an immutable snapshot with the run record.

### 1.4 The Learning Loop

Every Finding produced by a run is reviewed by a Conversion Analyst, who marks it confirmed or false positive. Those decisions are written back into the Fingerprint: history counters are incremented and the failure mode's probability is adjusted by a documented, deterministic formula (Chapter 14). Confirmed defect clusters that match no existing failure mode can be promoted into new failure modes — with AI-assisted drafting — so the library grows. The Fingerprint is versioned; past runs remain pinned to the version they executed against.

REQ-002 — Review decisions (confirmed / false positive) shall deterministically update failure-mode history counters and probability scores, producing a new Fingerprint version without altering versions referenced by past runs.

### 1.5 Product Positioning

The delivery path is deliberately staged. The POC proves the concept end to end as a CLI application with file-based Fingerprints and synthetic data. The product deploys the identical schemas and rule engine onto the AI-Mapper AWS stack with a web UI, role-based access, and database-backed storage. The long-term trajectory positions MAPTIVA as an AI Operating System for Retirement Administration, in which the Fingerprint engine is one of several specialized capabilities (document intelligence, mapping, reconciliation, workflow) sharing a common retirement knowledge base and a swappable AI layer.

### 1.6 Relationship to MAPTIVA / AI-Mapper

The Fingerprint application is a sibling of the MAPTIVA AI-Mapper (payroll/census file transformation). They share the AWS serverless stack, the Cognito role model, the React/Tailwind design system, and deployment tooling. They remain separate applications in the POC. A defined future integration point (out of scope for the POC, registered in Appendix F) is row-level payroll validation: AI-Mapper's file-intake validation feeding conversion-time contribution checks.

## Chapter 2. Conversion Methodology (Business Context)

The Fingerprint application does not replace the conversion methodology — it instruments it. This chapter states the methodology the application serves, drawn from Convergent's client conversion practice.

### 2.1 Guiding Principles

| Principle | Meaning | Where enforced in this application |
| --- | --- | --- |
| Accuracy | All balances and participant details match between old and new systems | Rule engine (Ch. 11), reconciliation reports (Ch. 13) |
| Security | Sensitive data encrypted in transit and at rest; access restricted | SFTP/PGP intake, KMS, RBAC (Ch. 21) |
| Auditability | Every step produces logs and validation reports | Audit log model (Ch. 19, 21) |
| Transparency | Clients see reconciliation reports and sign-off checkpoints | Report suite and Sign-Off Package (Ch. 13) |
| Efficiency | Automation everywhere to reduce errors and manual effort | Automated runs, prioritized suites, learning loop |

### 2.2 The Seven-Phase Conversion Lifecycle

| # | Phase | Objective | Typical duration (anchor engagement) |  |
| --- | --- | --- | --- | --- |
| 1 | Discovery & Planning | Inventory the source RKS data model, collect target specs, define mappings, plan cycles | 2–3 weeks |  |
| 2 | Data Extraction | Securely export plan, participant, balance, loan, vesting, and history data | 3–4 weeks |  |
| 3 | Transformation & Mapping | Standardize formats, normalize codes, cleanse data | 4–5 weeks |  |
| 4 | Data Loading & Validation | Stage, validate formats, submit {{Trial Load | trial loads}} | 3–4 weeks |
| 5 | Validation, Reconciliation & Parallel Run | Match counts and totals; run both systems in parallel | 4–5 weeks |  |
| 6 | Final Conversion & Cutover | Freeze source, final extract/load, final reconciliation, sign-off | 2–3 weeks |  |
| 7 | Audit & Sign-Off | Deliver documentation, certification, and handover | (within 6) |  |

### 2.3 Where the Fingerprint Engine Plugs Into Each Phase

- Discovery — the loaded Fingerprint is itself a discovery artifact: it tells the team, before any data moves, which defects to expect and which extracts and mappings deserve extra scrutiny. Adapter quirk registries (Ch. 16) seed mapping discussions.

- Extraction / Transformation — ingestion-layer checks (encoding, layout, packed-decimal decode) fire as soon as extracts arrive, catching mainframe-origin defects before mapping effort is spent.

- Loading & Validation — the prioritized suite runs against source vs. target (or source vs. staged) datasets for each trial load; findings drive mapping corrections between cycles.

- Reconciliation & Parallel Run — the reconciliation report suite (Ch. 13) is generated per run and per wave; the exception register tracks every discrepancy to closure.

- Cutover & Sign-Off — the final run's green scoreboard, reconciliation reports, and audit logs assemble into the Sign-Off Package that certifies data accuracy.

### 2.4 Batch / Wave Conversion

Large engagements convert plans in waves of roughly 50–100 plans. A Conversion Run may target a single plan or a wave; batch runs aggregate findings per plan and per wave (Ch. 12.3). Issues confirmed in wave *n* adjust probabilities before wave *n+1* executes — the Learning Loop operating inside a single engagement.

### 2.5 Standard Deliverables the Application Must Produce

| Deliverable | Produced by |
| --- | --- |
| Source-to-Target Mapping Workbook | Discovery inputs + SuggestFieldMappings() assistance (Ch. 8) — authored outside the POC, referenced by runs |
| Data Conversion Runbook | Methodology artifact; run configuration exports contribute |
| Validation & Exception Reports | Findings report + exception register (Ch. 13.1, 13.3) |
| Plan-Level & Participant-Level Reconciliation Reports | Reconciliation report suite (Ch. 13.2) |
| Final Client Sign-Off Package | Sign-off assembly (Ch. 13.4) |
| Audit Logs & Security Certification | Audit log export (Ch. 21.4) |

### 2.6 Success Metrics

| Metric | Target | Requirement |
| --- | --- | --- |
| Participant records converted | 100% | REQ-003 — referential rules shall prove every source participant exists in target and report all orphans |
| Account balances reconciled | 100% to the cent | REQ-004 — balance comparisons shall use Decimal arithmetic with default tolerance 0.00 |
| Unresolved exceptions | < 0.1% | REQ-005 — every finding shall be trackable to a terminal triage state (Ch. 15) |
| Cutover window | On schedule | REQ-006 — runs shall be repeatable and deterministic so final cutover validation completes within the planned window |

## Chapter 3. Personas, Roles & Use Cases

### 3.1 Role Model

The application reuses the AI-Mapper Cognito role model and adds one role.

| Role | Description |
| --- | --- |
| site_admin | Full access; manages all record keepers, plan sponsors, platform pairs, and users |
| record_keeper_admin | Manages their RK's conversions, fingerprints in use, runs, and users |
| record_keeper_user | Executes and reviews runs for their RK; cannot manage users or publish fingerprint versions |
| plan_sponsor_admin | Views reconciliation reports and sign-off packages for their plans; manages PS users |
| plan_sponsor_user | Views reconciliation reports for their plans |
| conversion_analyst | New role. Reviews findings, confirms / rejects (drives the Learning Loop), authors failure modes, assembles sign-off packages |

### 3.2 Role / Feature Access Matrix

| Feature | site_admin | rk_admin | rk_user | conversion_analyst | ps_admin | ps_user |
| --- | --- | --- | --- | --- | --- | --- |
| Platform pairs & fingerprint publishing | Full | View | View | Propose | — | — |
| Fingerprint library & detail | Full | View | View | View + author draft modes | — | — |
| Start conversion run | Yes | Yes | Yes | Yes | — | — |
| View run results & findings | All | Their RK | Their RK | Assigned engagements | Summary only | Summary only |
| Confirm / false-positive findings | Yes | Yes | — | Yes | — | — |
| Reconciliation reports | All | Their RK | Their RK | Assigned | Their plans | Their plans |
| Sign-off package generation | Yes | Yes | — | Yes | — | — |
| User management | All | RK + PS users | — | — | PS users | — |
| Automated run schedules | Yes | Yes | — | — | — | — |

REQ-007 — Every API endpoint and UI screen shall enforce the access matrix above via Cognito JWT role scopes (Ch. 18.4, 20.3).

### 3.3 Primary Use Cases

| ID | Use case | Actor | Flow summary | Postcondition |
| --- | --- | --- | --- | --- |
| UC-01 | Load fingerprint & view prioritized suite | rk_user / analyst | Select platform pair → application loads current fingerprint version → suite displayed ordered by probability × impact | Suite snapshot ready; "targeted, not generic" view available pre-run |
| UC-02 | Execute a conversion run | rk_user | New Run wizard: pair → fingerprint version → register source/target datasets → execute | Run completes with findings report (JSON + HTML); status review |
| UC-03 | Review findings with drill-down | conversion_analyst | Open run results → sort by severity → open finding → inspect affected records (keys + source/target values) | Analyst has evidence needed to triage |
| UC-04 | Confirm / reject findings | conversion_analyst | Mark each finding confirmed or false_positive with comment | History counters + probabilities updated; learning event logged |
| UC-05 | Author a new failure mode | conversion_analyst | Guided flow (CLI in POC / UI in product), optionally seeded by SuggestFailureMode() from a confirmed defect cluster | Draft failure mode + rule added to next fingerprint version |
| UC-06 | Generate reconciliation & sign-off package | rk_admin / analyst | Select run(s) → generate report suite → assemble package | Client-facing PDF/HTML package with certification page |
| UC-07 | Manage platform pairs & fingerprint versions | site_admin | Create pair; publish, diff, and roll fingerprint versions | Versioned fingerprints governed per Ch. 14.5–14.6 |
| UC-08 | Automated runs on extract arrival | system (Auto-Job) | Scheduled scanner detects new extracts in the intake path → creates run → executes → notifies | Unattended validation of nightly extracts |

Each use case is elaborated with preconditions, main flow, alternate flows, and acceptance criteria in the functional chapters it exercises (Ch. 10–15) and in the UI stories (Ch. 20).

### 3.4 Anchor Case Study: Omni → CORE

The reference engagement that grounds this specification: migrate 400–500 plans with 15,000+ participants from an Omni-based RKS to CORE over an 18–24 week timeline, converting in waves, with full plan- and participant-level reconciliation and client sign-off at each phase. Chapter 17 specifies the Omni → CORE adapter; Appendix C carries the engagement's 15-item assumptions matrix generalized into product risk assumptions. Success metrics for the engagement are exactly the metrics of §2.6 — which is why they are stated as product requirements.

# PART II — DOMAIN & DATA MODEL

## Chapter 4. Canonical Retirement Data Model (Validation-Scoped)

### 4.1 Scope Statement

The Fingerprint application validates converted data; it does not administer plans. Entities are therefore modeled only to the depth the detection rules require: identity keys, comparable amounts, statuses, and the attributes that recur in failure modes. This Canonical Model is the neutral vocabulary into which every platform Adapter normalizes its extracts, so that one rule library serves every platform pair.

REQ-008 — All detection rules shall operate on canonical entity names and attributes; platform-specific field names shall be resolved by adapters at ingestion, never inside rules.

### 4.2 Entity Catalog

| Entity | Canonical dataset name | Grain (one row per) | Key attributes validated |
| --- | --- | --- | --- |
| Plan | plans | plan | plan_id, plan_name, plan_type, provisions, status |
| Investment Menu entry | plan_investments | plan × investment | plan_id, investment_code, investment_name, status |
| Money Source | plan_sources | plan × money type | plan_id, money_type_code, money_type_name, employer_flag |
| Participant | participants | plan × participant | plan_id, participant_id, ssn, dob, hire/term dates, status |
| Balance | balances | plan × participant × money type × investment | balance amount, units, as-of date |
| Contribution | contributions | plan × participant × money type × period | amount, payroll date, source |
| Loan | loans | plan × participant × loan | origination, outstanding_balance, rate, schedule, maturity |
| Loan Repayment | loan_payments | loan × payment | payment date, principal, interest |
| Vesting | vesting | plan × participant | schedule_id, service years/hours, vested_pct per source |
| Transaction | transactions | plan × participant × transaction | trade date, type code, amount, investment |
| Price History | prices | investment × date | price, as-of date |

The entity relationships are straightforward and hierarchical: a Plan owns its investment menu and money sources; Participants belong to a Plan; Balances, Contributions, Loans, Vesting, and Transactions belong to a Participant within a Plan; Loan Repayments belong to a Loan; Prices belong to an Investment. Every child row carries the full key of its parents so rules can join without adapter-specific logic.

### 4.3 Key Attribute Dictionary (Canonical Formats)

| Attribute | Type | Canonical format / rule |
| --- | --- | --- |
| plan_id | string | Adapter-normalized, non-null, ≤ 20 chars |
| participant_id | string | Non-null within plan; SSN never used as the join key when a platform ID exists |
| ssn | string | 9 digits, no dashes; synthetic data uses 900-xx range only |
| Dates (dob, hire, term, payroll, maturity, as-of) | date | ISO YYYY-MM-DD; zero/blank source dates map to null with an ingestion annotation, never to 0001-01-01 |
| Money amounts | decimal | Decimal, 2 dp unless the source carries more; never float (REQ-004) |
| money_type_code | string | Normalized per the crosswalk of §4.4 |
| investment_code | string | Normalized per the crosswalk of §4.4 |
| status | enum | Per §4.5 |
| vested_pct | decimal | 0.0000–1.0000, 4 dp |

### 4.4 Money-Type and Investment-Code Normalization

Source and target platforms encode money types (Pre-Tax, Roth, After-Tax, Employer Match, Safe Harbor, Rollover, QNEC/QMAC…) and investments with different code sets. Adapters supply crosswalk tables (source_code → canonical_code and canonical_code → target_code). Ingestion applies crosswalks and annotates every unmapped code; unmapped codes are themselves findings (FM-012/FM-013 fire on grouping mismatches that unmapped codes cause).

### 4.5 Status Taxonomies

Canonical participant statuses: ACTIVE, TERMINATED, RETIRED, BENEFICIARY, SUSPENDED, DECEASED. Canonical loan statuses: ACTIVE, PAID_OFF, DEFAULTED, DEEMED, OFFSET. Adapters map platform statuses into these sets; counts-by-status reconciliation (FM-009) operates on the canonical values.

## Chapter 5. The Fingerprint Data Model

All entities below are defined as pydantic models (the single source of truth) and serialized as JSON. Complete model listings appear in Appendix D; this chapter specifies structure and semantics.

### 5.1 Platform Pair

{

"pair_id": "omni-zos-to-omni-linux",

"source_platform": "OMNI_MAINFRAME_ZOS",

"target_platform": "OMNI_LINUX_RHEL",

"display_name": "Omni z/OS → Omni Linux",

"source_adapter": "omni_zos",

"target_adapter": "omni_linux",

"active": true

}

A Platform Pair is directional: OMNI → CORE and CORE → OMNI are different pairs with different fingerprints. Pair IDs are stable slugs used to key fingerprints, adapters, and runs.

### 5.2 Fingerprint

{

"fingerprint_id": "omni-zos-to-omni-linux",

"platform_pair": { "source": "OMNI_MAINFRAME_ZOS", "target": "OMNI_LINUX_RHEL" },

"version": "1.2.0",

"status": "published",

"updated_at": "2026-07-05T00:00:00Z",

"updated_by": "analyst.jsmith",

"changelog": "FM-002 probability nudged after wave-2 confirmations",

"failure_modes": [ "...array of FailureMode objects..." ]

}

Versioning is semantic (Ch. 14.5): patch for probability/history write-backs, minor for new failure modes or rules, major for schema or incompatible rule changes. Lifecycle states: draft → published → superseded. In the POC, fingerprints are JSON files under data/fingerprints/ versioned in git; in the product they are database rows with the same schema (Ch. 19.3).

### 5.3 Failure Mode

{

"id": "FM-001",

"name": "Loan outstanding-balance carry-over",

"category": "LOANS",

"description": "Converted loan balances diverge from source due to accrual and payment-application differences.",

"probability": 0.70,

"impact": 0.90,

"data_domains": ["LOAN"],

"detection_rules": ["RULE-LOAN-BAL-001", "RULE-LOAN-RECOMP-001"],

"remediation": "Recompute amortization from origination; verify payment application order and accrual basis.",

"history": { "times_detected": 0, "times_confirmed": 0, "false_positives": 0 },

"origin": "seed:experience"

}

Field semantics: probability ∈ [0.05, 0.99] is the estimated likelihood the mode occurs in a conversion of this pair; impact ∈ (0, 1] scores business severity (participant-money-affecting = high); data_domains draws from {PLAN, PARTICIPANT, BALANCE, CONTRIBUTION, LOAN, VESTING, TRANSACTION, ENCODING, FORMAT}; origin records provenance (seed:experience, seed:methodology, learned).

### 5.4 Detection Rule

Common envelope, with a params body per rule type (full per-type schemas in Ch. 11.2):

{

"rule_id": "RULE-LOAN-BAL-001",

"type": "field_compare",

"failure_mode": "FM-001",

"source_dataset": "loans",

"target_dataset": "loans",

"join_keys": ["plan_id", "participant_id", "loan_id"],

"params": { "compare": [ { "field": "outstanding_balance", "tolerance": "0.00" } ] },

"severity": "HIGH",

"enabled": true

}

Severity ∈ {CRITICAL, HIGH, MEDIUM, LOW}; tolerance values are strings parsed to Decimal to avoid float contamination.

### 5.5 Conversion Run

{

"run_id": "RUN-2026-07-05-0001",

"pair_id": "omni-zos-to-omni-linux",

"fingerprint_version": "1.2.0",

"scope": { "plans": ["PLN001", "PLN002"], "wave": "W1" },

"datasets": { "source": {"loans": "s3://.../source/loans.csv"}, "target": {"loans": "s3://.../target/loans.csv"} },

"suite_snapshot": [ { "rule_id": "RULE-LOAN-BAL-001", "priority_score": 0.63, "order": 1 } ],

"status": "review",

"started_at": "2026-07-05T02:10:00Z",

"completed_at": "2026-07-05T02:14:32Z",

"summary": { "rules_run": 24, "passed": 19, "failed": 5, "records_affected": 137, "severity_mix": {"HIGH": 2, "MEDIUM": 3} }

}

REQ-009 — Every run shall record the exact fingerprint version and ordered suite snapshot it executed, and the same inputs plus the same fingerprint version shall reproduce the same report (determinism).

### 5.6 Finding

{

"finding_id": "RUN-2026-07-05-0001-F017",

"run_id": "RUN-2026-07-05-0001",

"failure_mode": "FM-001",

"rule_id": "RULE-LOAN-BAL-001",

"severity": "HIGH",

"status": "new",

"records_affected": 12,

"sample_records": [

{ "keys": {"plan_id": "PLN001", "participant_id": "P0042", "loan_id": "L1"},

"source": {"outstanding_balance": "10432.17"},

"target": {"outstanding_balance": "10398.55"},

"delta": "-33.62" }

],

"full_detail_uri": "s3://.../runs/RUN-.../findings/F017.csv",

"remediation": "Recompute amortization from origination; verify payment application order and accrual basis."

}

Findings embed up to 25 sample records inline; the complete affected-record set is written as a drill-down CSV artifact.

### 5.7 Learning Loop Entities

FindingReview records the decision (confirmed | false_positive), reviewer, timestamp, and comment. LearningEvent records the resulting fingerprint mutation: failure mode, counters before/after, probability before/after, formula inputs, and the new fingerprint version created. Learning events are append-only and constitute the audit trail of the Probability Write-Back (Ch. 14.2).

### 5.8 Pydantic Model Inventory

PlatformPair, Fingerprint, FailureMode, DetectionRule (with typed params unions per rule type), ConversionRun, SuiteItem, Finding, AffectedRecord, FindingReview, LearningEvent, DatasetRegistration, LayoutSpec (copybook-style), ReportArtifact. All models: frozen=False, strict types, Decimal for money, ISO dates, and JSON Schema export used to validate fingerprint files at load time (REQ-010 — the fingerprint loader shall reject any fingerprint that fails schema validation, reporting the precise path of each violation).

### 5.9 Sample Payloads

One complete example of every entity, including a full 18-mode fingerprint file, is provided in Appendix D and shipped in the repository under data/fingerprints/ and tests/fixtures/.

## Chapter 6. Seed Failure-Mode Library

### 6.1 Library Structure

Failure modes carry stable FM-xxx IDs. FM-001…FM-008 derive from platform-conversion experience; FM-009…FM-018 productize the standard validation catalog of the conversion methodology, so the methodology's reports and the fingerprint's rules are one system. Every seed mode ships with at least one working detection rule and one synthetic sample dataset that trips it (Ch. 25).

REQ-011 — The POC shall ship with all 18 seed failure modes below, each with an enabled detection rule and a seeded-defect fixture proving the rule fires.

### 6.2 Seed Modes from Conversion Experience

#### FM-001 Loan outstanding-balance carry-over

Category LOANS · probability 0.70 · impact 0.90 · rules: RULE-LOAN-BAL-001 (field_compare on outstanding_balance, tolerance 0.00), RULE-LOAN-RECOMP-001 (derived_recompute: re-amortize from origination using rate, term, and payment history; compare to target). Balances do not carry the way you expect: payment-application order, accrual basis, and rounding rules differ between platforms. Remediation: recompute amortization from origination; verify payment-application order and accrual basis on the target.

#### FM-002 Participant-level vesting schedule mapping

Category VESTING · probability 0.65 · impact 0.85 · rules: RULE-VEST-PCT-001 (derived_recompute: compute vested % from canonical schedule + service, compare per participant per source), RULE-VEST-SCHED-001 (field_compare on schedule_id). Service rules and vesting logic rarely line up perfectly across platforms (elapsed time vs. hours counting, entry-date handling). Remediation: reconcile schedule definitions and service-computation method before re-mapping participant service.

#### FM-003 Custom calculated-field dependencies

Category PLAN/FORMAT · probability 0.55 · impact 0.75 · rule: RULE-DERIVED-TRACE-001 (referential variant: flag every target field value whose source cannot be traced to a mapping rule — the signature of source-side scripted fields, e.g. OmniScript logic, with no target equivalent). Remediation: inventory source scripts; re-implement or retire each derived field explicitly.

#### FM-004 Plan-provision mismatches

Category PLAN · probability 0.50 · impact 0.80 · rule: RULE-PROV-MATRIX-001 (field_compare across the provision configuration matrix: Safe Harbor configuration, catch-up eligibility, auto-enrollment/auto-increase parameters). Remediation: provision-by-provision review against plan document; correct target plan setup, not the data.

#### FM-005 Sort order / encoding sensitivity (EBCDIC vs. ASCII)

Category ENCODING · probability 0.60 · impact 0.55 · rules: RULE-ENC-001 (encoding_check for mojibake/non-ASCII artifacts in name and address fields), RULE-SORT-001 (sort_order_check on ordering-sensitive outputs — EBCDIC collates digits after letters; ASCII the reverse). Remediation: normalize collation explicitly in extract jobs; never rely on platform-default sort.

#### FM-006 Packed/binary field handling

Category ENCODING/FORMAT · probability 0.55 · impact 0.85 · rule: RULE-PACKED-001 (derived_recompute during ingestion: decode COMP-3 packed fields and validate sign nibbles and implied decimals; cross-check a control total). Symptoms: amounts off by powers of ten, or negatives flipped positive. Remediation: correct the Copybook layout (decimals, sign convention) and re-ingest.

#### FM-007 Balance / count-balance totals

Category BALANCE · probability 0.75 · impact 0.95 · rule: RULE-BAL-TOTALS-001 (count_balance at plan, fund, and participant levels: sums and counts must match to the decimal, drill down behind any variance). This is the master reconciliation mode; it also backstops FM-012/FM-013. Remediation: drill from plan variance to money type to investment to participant to isolate the contributing records.

#### FM-008 Date and format drift

Category FORMAT · probability 0.60 · impact 0.60 · rule: RULE-DATE-001 (field_compare + validity checks: century-window errors, Julian vs. Gregorian conversion, zero/blank date semantics). Remediation: define null-date semantics per field in the layout spec; correct windowing rules in extract or transform.

### 6.3 Seed Modes from the Methodology Validation Catalog

| ID | Failure mode | Category | Prob | Impact | Rule (type) | Detects |
| --- | --- | --- | --- | --- | --- | --- |
| FM-009 | Participant count mismatch by status | PARTICIPANT | 0.55 | 0.90 | RULE-PCOUNT-001 (count_balance) | Counts by canonical status differ source vs. target |
| FM-010 | Missing key fields | PARTICIPANT | 0.50 | 0.80 | RULE-KEYS-001 (field_compare validity) | Null/blank SSN, DOB, or plan_id in target |
| FM-011 | Duplicate participant IDs / SSNs | PARTICIPANT | 0.40 | 0.85 | RULE-DUP-001 (referential/uniqueness) | Duplicate participant_id or ssn within a plan |
| FM-012 | Balance mismatch by money type | BALANCE | 0.65 | 0.95 | RULE-BAL-MT-001 (count_balance grouped by money_type) | Money-type subtotal variance |
| FM-013 | Balance mismatch by investment option | BALANCE | 0.65 | 0.95 | RULE-BAL-INV-001 (count_balance grouped by investment) | Investment subtotal variance |
| FM-014 | Loan count / missing repayment terms | LOANS | 0.45 | 0.75 | RULE-LOAN-CNT-001 (count_balance) + RULE-LOAN-TERMS-001 (field validity) | Loan count variance; loans missing schedule or maturity |
| FM-015 | Contribution & distribution totals | CONTRIBUTION | 0.45 | 0.80 | RULE-CONTRIB-001 (count_balance by source, last payroll cycle) | Employee/employer contribution and recent-distribution total variance |
| FM-016 | Field-length violations & invalid characters | FORMAT | 0.50 | 0.50 | RULE-LEN-001 (field validity) + RULE-CHAR-001 (encoding_check) | Values exceeding target limits; non-numeric in numeric fields; unsupported characters |
| FM-017 | Invalid / future dates | FORMAT | 0.45 | 0.55 | RULE-DATEVAL-001 (field validity) | DOB after today, term before hire, impossible dates |
| FM-018 | Unexpected negative balances | BALANCE | 0.35 | 0.85 | RULE-NEG-001 (field validity) | Negative balances not explained by loan/adjustment context |

Each of FM-009…FM-018 carries full description, sample defect, and remediation text in the shipped fingerprint file (Appendix D).

### 6.4 Traceability: Failure Mode ↔ Rule ↔ Conversion Phase

| Failure mode(s) | Primary rules | Conversion phase where it typically surfaces |
| --- | --- | --- |
| FM-005, FM-006, FM-016 | encoding_check, packed decode, length checks | Extraction / Ingestion |
| FM-003, FM-004, FM-008 | derived trace, provision matrix, date rules | Transformation & Mapping |
| FM-010, FM-011, FM-017 | key validity, uniqueness | Loading & Validation |
| FM-001, FM-002, FM-007, FM-009, FM-012–FM-015, FM-018 | field_compare, count_balance, derived_recompute | Reconciliation & Parallel Run; re-run at Final Cutover |

# PART III — SYSTEM ARCHITECTURE

## Chapter 7. Solution Architecture

### 7.1 Architecture Principles

The POC is a Python monolith with clean module boundaries and a CLI; the product deploys the same modules onto the AI-Mapper serverless stack. Two rules govern every design decision: the schemas and rule engine never fork between POC and product, and all fingerprint intelligence stays data-driven — failure-mode logic lives in JSON, not in Python (REQ-012).

### 7.2 Target AWS Architecture

Browser (React SPA — Vite + Tailwind, served from S3 + CloudFront)

│  HTTPS / WSS

API Gateway ── REST ──► adminBackendApi Lambda (FastAPI: pairs, fingerprints, runs, findings, reviews, reports)

│

└── WebSocket ──► wsResponder Lambda (run progress events)

│

runProcessor Lambda ◄── SQS run-jobs queue ◄── run requests (UI, API, scheduler)

│  (ingest → rule engine → report)

├──► S3 data bucket: fingerprints/  extracts/  runs/  reports/

├──► RDS PostgreSQL (SQLModel + Alembic): runs, findings, reviews, learning events

└──► Bedrock (Claude, temperature 0.1) via AI Orchestration Layer

autoRunScanner Lambda (EventBridge 15-min schedule): detects extract arrival → enqueues runs

Cognito user pool: role scopes per §3.2

| Component | Choice | Rationale |
| --- | --- | --- |
| Front end | React + Vite + Tailwind on S3/CloudFront | Shared design system and deploy pipeline with AI-Mapper |
| API | FastAPI on Lambda behind API Gateway | Same pattern as AI-Mapper admin backend |
| Async execution | SQS-driven Lambda workers | Runs are long-running jobs; identical to AI-Mapper pipeline pattern |
| Database | RDS PostgreSQL, SQLModel ORM, Alembic migrations | Reuse of proven schema/migration tooling |
| Object storage | S3 (KMS-encrypted) | Fingerprints, extracts, findings drill-downs, report artifacts |
| Auth | Cognito JWT with role scopes | Reuse of AI-Mapper role model + conversion_analyst |
| AI | Claude via Amazon Bedrock behind the orchestration layer | Deterministic settings; swappable provider (Ch. 8) |

### 7.3 Module Map

The repository layout is authoritative in Ch. 23.1; module responsibilities:

| Module | Responsibility | Key entry points |
| --- | --- | --- |
| fingerprint/ | Load, schema-validate, version, and query fingerprints; compute priority ordering | load(), prioritized_suite() |
| ingest/ | Parsers (CSV; fixed-width + copybook; EBCDIC/COMP-3 decode), header handling, dataset registration, crosswalk application | ingest_dataset() |
| rules/ | Rule engine: one executor per rule type; finding construction | execute(rule, datasets) |
| runner/ | Run orchestration: suite snapshot, execution order, summary scoreboard | run(pair, version, datasets, scope) |
| learning/ | Review recording, probability write-back, fingerprint version creation, failure-mode authoring | apply_review(), publish_version() |
| report/ | findings.json + findings.html; reconciliation report suite; sign-off assembly | render(run) |
| api/ | FastAPI resources (product phase) | routers per Ch. 18 |

### 7.4 POC → Product Evolution Path

| Concern | POC | Product | Migration action |
| --- | --- | --- | --- |
| Execution | CLI (fingerprint run …) | SQS + Lambda workers | Wrap runner.run() in the SQS handler |
| Fingerprint storage | JSON files in git | PostgreSQL rows (JSONB payload) + S3 export | One-time import script; schema identical (REQ-013) |
| Findings storage | data/runs/ files | RDS rows + S3 drill-down CSVs | Same pydantic models serialize to both |
| Review capture | CLI command | UI + REST endpoint | Both call learning.apply_review() |
| Auth | none (local) | Cognito RBAC | API layer only; engine unaffected |

### 7.5 Non-Functional Requirements

| ID | Requirement |
| --- | --- |
| REQ-009 | Determinism: same inputs + same fingerprint version ⇒ byte-identical findings.json (timestamps externalized to run metadata) |
| REQ-014 | Every report artifact shall record the fingerprint version, run ID, dataset URIs and content hashes |
| REQ-015 | Performance envelope: a run over a 200-participant plan with the full 18-mode suite completes in ≤ 60 seconds locally; the product design assumes waves of 100 plans × 15K total participants per overnight window |
| REQ-016 | Auditability: every extraction, run, review, write-back, and report generation writes an audit-log entry (Ch. 21.4) |
| REQ-017 | All money comparisons in Decimal; any float detected in a money field is itself an ingestion error |

## Chapter 8. AI Orchestration Layer

### 8.1 Design Rule

MAPTIVA owns the retirement intelligence — the taxonomy, the failure-mode library, the reconciliation math, the workflows. The AI model is a swappable component behind a common interface. No module outside ai/ may import a model SDK (REQ-018). If no model is available, every deterministic function of the application still works; AI features degrade to manual paths.

### 8.2 Common AI Interface (Function Catalog)

| Function | Input → Output | Used by |
| --- | --- | --- |
| SuggestFieldMappings() | source layout + target layout → ranked candidate mappings with confidence | Discovery tooling; mapping workbook assistance |
| ExplainReconciliationVariance() | finding + sample records → natural-language explanation of the likely cause | Finding drill-down panel |
| SuggestFailureMode() | cluster of confirmed findings → draft FailureMode JSON (name, description, category, candidate rule) | UC-05 authoring flow |
| GenerateConversionSummary() | run summary + findings → executive narrative for the sign-off package | Report assembly |
| ClassifyFinding() | finding → suggested triage priority + suggested owner | Analyst queue triage |

Every function returns structured JSON validated against a pydantic contract, plus a confidence score; outputs below the confidence threshold route to human review (§8.4).

### 8.3 Bedrock Integration

Default provider: Claude via Amazon Bedrock, temperature 0.1, fixed model version pinned in configuration, request/response logging to the audit trail (prompt hashes, not payload PII). A model registry maps each interface function to a provider + model + prompt template version, enabling per-function model selection and fallback (secondary model, then manual path) without code change.

### 8.4 Prompts, Confidence, and Human Review

Prompt templates are versioned artifacts (Ch. 27) stored with the code, with input/output contracts and evaluation notes. AI outputs never mutate a fingerprint or a finding directly: SuggestFailureMode() produces a draft requiring analyst approval; ClassifyFinding() produces a suggestion the analyst can override. REQ-019 — no AI output shall alter fingerprint content, finding status, or any report number without an explicit human action recorded in the audit log.

### 8.5 What Is Deliberately Not AI

Rule execution, reconciliation arithmetic, prioritization scoring, and probability write-back are deterministic code only. This preserves REQ-009 determinism, keeps the audit story simple, and ensures the product's numbers are never "model output."

## Chapter 9. Data & File Flow

### 9.1 End-to-End Pipeline

Extract arrival (SFTP/PGP intake to S3) → dataset registration & ingestion (decode, crosswalks, canonical datasets) → conversion run (suite snapshot → prioritized execution) → findings (JSON + HTML + drill-down CSVs) → analyst review (confirm / false-positive) → learning write-back (new fingerprint patch version) → reconciliation reports & sign-off package.

### 9.2 S3 Layout & Naming

s3://maptiva-fingerprint-data-{stage}/

fingerprints/{pair_id}/{version}/fingerprint.json

extracts/{engagement}/{wave}/{source|target}/{dataset}.{csv|dat}

runs/{run_id}/suite_snapshot.json

runs/{run_id}/findings.json

runs/{run_id}/findings.html

runs/{run_id}/findings/{finding_id}.csv

reports/{engagement}/{run_id}/reconciliation_*.html

reports/{engagement}/signoff/{package_id}.zip

### 9.3 Run Status State Machine

created → ingesting → running → review → completed, with failed reachable from ingesting and running. Transitions are recorded with timestamps and actor; review → completed requires all findings in a terminal triage state or an explicit override with reason (REQ-020).

### 9.4 WebSocket Events & SQS Contracts

WebSocket events to the UI: run_status (state transitions), rule_progress ({rule_id, order, status, records_affected}), run_complete (summary scoreboard). SQS message for a run job: {run_id, pair_id, fingerprint_version, dataset_uris, scope, requested_by} — idempotent by run_id (redelivery must not duplicate findings).

### 9.5 Security of Data in Motion & at Rest

Intake assumes SFTP with PGP-encrypted files (engagement practice); the bucket is KMS-encrypted; all service traffic is TLS; presigned URLs for report downloads are short-lived and role-checked. Full controls in Chapter 21.

# PART IV — FUNCTIONAL SPECIFICATIONS

## Chapter 10. Ingestion Engine

### 10.1 Supported Formats & Phased Delivery

| Phase | Format | Notes |
| --- | --- | --- |
| 1 (MS-1.3) | CSV (RFC 4180, UTF-8 or Latin-1) | Header row optional; delimiter configurable |
| 2 (MS-2.2) | Fixed-width with copybook-style layout files | Offsets, lengths, types, implied decimals |
| 2 (MS-2.2) | EBCDIC source files, incl. COMP-3 packed decimal | Codepage cp037/cp1140 configurable; sign-nibble handling |

### 10.2 Layout Definition Format

A LayoutSpec is a JSON document describing a fixed-width record:

{

"layout_id": "omni-loans-v1",

"record_length": 220,

"encoding": "cp037",

"fields": [

{ "name": "plan_id",             "start": 1,   "length": 8,  "type": "char" },

{ "name": "participant_id",      "start": 9,   "length": 12, "type": "char" },

{ "name": "loan_id",             "start": 21,  "length": 4,  "type": "char" },

{ "name": "outstanding_balance", "start": 25,  "length": 6,  "type": "packed", "decimals": 2 },

{ "name": "origination_date",    "start": 31,  "length": 8,  "type": "char", "date_format": "YYYYMMDD", "zero_is_null": true },

{ "name": "rate",                "start": 39,  "length": 5,  "type": "zoned", "decimals": 4 }

]

}

Field types: char, zoned (zoned decimal with sign overpunch), packed (COMP-3: two digits per byte, sign in the final nibble — C/F positive, D negative), binary. decimals states the implied decimal position. zero_is_null and date_format govern date semantics per field (FM-008).

### 10.3 Header Detection & Headerless Files

CSV ingestion reuses the AI-Mapper pattern: detect a header row heuristically; when absent, assign Column_1…Column_N and resolve to canonical names by the layout/mapping order (Headerless File handling). Resolution decisions are logged with the dataset registration.

### 10.4 Dataset Registration

Ingestion produces canonical datasets (Ch. 4.2) registered as {run_id, side: source|target, dataset_name, uri, row_count, content_hash, layout_id, crosswalks_applied, annotations}. Detection rules bind to datasets by canonical name only. REQ-021 — a run shall refuse to execute any rule whose declared datasets are not registered on both sides, reporting the gap as a configuration finding rather than silently skipping.

### 10.5 Error Handling

| Fault | Behavior |
| --- | --- |
| Malformed row (bad length, unparsable field) | Row quarantined to rejects.csv with reason; ingestion continues; reject count surfaces in run summary |
| Encoding fault (invalid EBCDIC byte, bad sign nibble) | Field-level annotation; contributes to FM-005/FM-006 findings |
| Partial file (row count below registered expectation) | Run halted at ingesting with failure reason (REQ-022) |
| Unmapped code (money type / investment) | Annotated; surfaces via FM-012/FM-013 grouping variances |

### 10.6 Acceptance Criteria

REQ-023 — CSV, fixed-width, and EBCDIC ingestion shall each be covered by unit tests including: implied-decimal decode, negative packed values, zoned overpunch signs, zero-date null semantics, and headerless resolution. Content hashes shall be reproducible for identical inputs.

## Chapter 11. Detection Rule Engine

### 11.1 Engine Architecture

The engine maps rule.type to an executor. Executors receive registered datasets (as DataFrames with Decimal-typed money columns), the rule params, and return zero or one Finding with affected records. Executors are pure functions of their inputs — no I/O, no clock, no randomness (REQ-009). Adding a failure mode never requires code unless it introduces a new rule *type* (§11.4).

### 11.2 Rule Type Specifications

Each type below states: purpose, params schema, algorithm, and its unit-test spec (fixtures in tests/fixtures/).

#### 11.2.1 field_compare

Join source and target on join_keys; compare each listed field; report rows whose absolute difference exceeds tolerance (money) or whose values are unequal (non-money). Params: {"compare": [{"field", "tolerance"?, "kind": "money|text|date"}], "validity"?: [{"field", "not_null"?, "max_length"?, "pattern"?, "min"?, "max"?}]}. The optional validity block implements single-sided checks (FM-010, FM-016, FM-017, FM-018) against the target dataset alone. Unmatched join keys are delegated to referential — field_compare only compares matched rows. Tests: exact match passes; 0.01 variance fails at tolerance 0.00; tolerance honored; validity rules fire on nulls, over-length, bad pattern, out-of-range.

#### 11.2.2 count_balance

Aggregate sum and/or count per grouping level and require exact equality. Params: {"aggregations": [{"dataset", "measure": "field|*", "op": "sum|count", "group_by": ["plan_id", "money_type_code", ...]}]}. Executed at every grouping level listed, coarsest first; a variance at a coarse level automatically attaches the finer-level breakdown to the finding (the FM-007 "drill down behind any variance" behavior). Sums in Decimal; counts exact. Tests: matching totals pass; a single moved penny is caught; drill-down includes exactly the contributing groups.

#### 11.2.3 referential

Bidirectional orphan detection: every target row must trace to a source row on join_keys, and vice versa; report both orphan sets separately (missing_in_target, unexpected_in_target). A unique param enforces key uniqueness per side (FM-011). Tests: clean pair yields no orphans; removed target row reported; duplicate SSN within plan reported with both rows.

#### 11.2.4 derived_recompute

Recompute a derived value from canonical inputs and compare to the target's stored value. Shipped recomputers: vested_pct (schedule + service → vested % per source; FM-002) and loan_balance (amortization from origination: level-payment schedule, payment history applied in configured order, Decimal throughout, rounding half-even per period; FM-001). Params: {"recompute": "vested_pct|loan_balance", "inputs": {...}, "compare_field", "tolerance"}. Tests: golden amortization tables; vesting boundary years (0%, cliff year, graded steps); payment-application order sensitivity demonstrated.

#### 11.2.5 encoding_check

Scan configured text fields for non-ASCII artifacts, mojibake signatures (e.g. Ã©, Â, replacement char U+FFFD), and characters outside the target platform's supported set. Params: {"fields": [...], "allowed": "ascii|latin1|custom-set"}. Tests: seeded JosÃ© caught; clean Jose passes; custom allowed-set honored.

#### 11.2.6 sort_order_check

Verify ordering-sensitive outputs against an expected collation. Params: {"dataset", "order_by": [...], "collation": "ascii|ebcdic"}. The executor recomputes the expected ordering under the declared collation and reports the first N divergent positions. Tests: digit-vs-letter ordering difference between EBCDIC and ASCII fixtures detected.

### 11.3 Severity Model & Finding Construction

Severity comes from the rule (CRITICAL/HIGH/MEDIUM/LOW); the finding inherits the failure mode's remediation text; records_affected, up to 25 inline samples, and the drill-down CSV URI are populated by the engine uniformly. A rule that finds nothing produces a pass entry in the run summary — passes are reported, not silent (REQ-024).

### 11.4 Extensibility Contract

A new rule type requires: a pydantic params model, an executor registered in the type map, a docstring naming the failure mode(s) it serves, unit tests, and a fixture dataset that trips it (Ch. 24.5). Fingerprint JSON referencing an unknown type fails schema validation at load (REQ-010).

## Chapter 12. Run Orchestration & Prioritization

### 12.1 Run Lifecycle

Select platform pair → load fingerprint (pinned version) → build prioritized suite → register/ingest datasets → execute rules in order → write findings + summary → enter review. The CLI (POC) and the SQS worker (product) call the same runner.run().

### 12.2 Prioritization Algorithm

priority_score = probability × impact, computed per failure mode and applied to each of its rules. Ordering: score descending; ties broken by severity rank (CRITICAL > HIGH > MEDIUM > LOW), then by failure-mode ID ascending (stable, deterministic). Disabled rules are listed in the snapshot as skipped:disabled. The snapshot — rule, failure mode, score, order — is persisted before execution begins (REQ-001, REQ-009).

Worked example: FM-007 (0.75 × 0.95 = 0.7125) runs before FM-001 (0.70 × 0.90 = 0.63), which runs before FM-012/FM-013 (0.65 × 0.95 = 0.6175), and so on down to FM-018 (0.35 × 0.85 = 0.2975).

### 12.3 Batch Runs

A run's scope may list one plan, many plans, or a wave label. Execution partitions datasets per plan, executes the suite per plan, and aggregates: per-plan scoreboards plus a wave-level rollup (plans passed / with findings / failed). Finding IDs embed the plan for drill-down grouping.

### 12.4 Determinism & Reproducibility

Inputs are content-hashed at registration; the report header records hashes + fingerprint version; re-running with identical hashes and version must reproduce findings byte-for-byte (REQ-009). Wall-clock timestamps live only in run metadata, never in findings bodies.

### 12.5 Scheduled / Automated Runs

The auto-run scanner (EventBridge, 15-minute cadence) watches configured intake prefixes per engagement; on arrival of a complete dataset set (manifest-file convention), it creates and enqueues a run, marks inputs processed, and notifies subscribers — the Auto-Job pattern reused from AI-Mapper. Automated runs stop at review; the Learning Loop always requires a human.

## Chapter 13. Validation, Reconciliation & Reporting

### 13.1 Findings Report

findings.json (schema in Appendix D) plus findings.html. The HTML report opens with a summary scoreboard — rules run, passed, failed, records affected, severity mix, fingerprint version, dataset hashes — followed by the prioritized suite with per-rule outcomes, then findings in priority order, each expandable to its sample records and linking its full drill-down CSV. REQ-025 — the HTML report shall be self-contained (inline CSS, no external requests) so it can be emailed and archived.

### 13.2 Reconciliation Report Suite (Client-Facing)

| Report | Content |
| --- | --- |
| Plan reconciliation | Plan counts source vs. target; per-plan totals by money type and by investment; every plan extracted exists on target |
| Participant-level reconciliation | Counts by canonical status; per-participant balances by money type and by investment; mismatch listing |
| Loan reconciliation | Loan counts; outstanding balance totals; loans missing repayment terms or maturity dates |
| Contribution / distribution totals | Contributions by source (employee vs. employer) for the last payroll cycle; recent distribution totals |
| Data-quality report | Field-length violations, invalid characters, invalid/future dates, negative balances |

Each report renders per plan and rolls up per wave/engagement, in HTML (PDF export is a product-phase enhancement). These are the deliverables of §2.5 — generated from the same findings data, formatted for client consumption (REQ-026).

### 13.3 Exception Report & Resolution Register

Every finding not marked false positive is an exception. The register tracks: exception, plan, failure mode, severity, owner, status, opened/closed dates, resolution note. The register exports per wave and feeds the < 0.1% unresolved-exceptions metric (REQ-005).

### 13.4 Sign-Off Package Assembly

For a designated final run (or run set), assemble: certification cover page (engagement, scope, fingerprint version, metrics vs. targets), executive narrative (GenerateConversionSummary(), analyst-approved), the reconciliation report suite, the exception register with closure evidence, and the audit-log extract. Output: a zip of HTML artifacts + manifest. Dual sign-off lines (IT and business) per methodology practice.

### 13.5 Rendering

Jinja2 HTML templates under report/templates/; Convergent/MAPTIVA branding tokens; deterministic rendering (sorted keys, no timestamps in bodies).

## Chapter 14. Learning Loop

### 14.1 Review Workflow

Analysts process the finding queue for a run: each finding gets confirmed or false_positive, with an optional comment and remediation note. Reviews are per-finding, attributed, and immutable once the run completes (corrections happen by counter-review, preserving history).

### 14.2 Probability Write-Back Formula

Probabilities update by a Beta-prior nudge, chosen for transparency and boundedness:

prior strength   k  = 10

alpha0 = p_seed × k          beta0 = (1 − p_seed) × k

p_new  = (alpha0 + confirmed_total) / (k + confirmed_total + false_positive_total)

clamped to [0.05, 0.99]

Worked examples:

- FM-004 seeded at p=0.50 (α0=5, β0=5). After an engagement adds 3 confirmations, 0 false positives: p = (5+3)/(10+3) = 0.615 — the mode climbs the suite.

- FM-001 seeded at p=0.70 (α0=7, β0=3). After 2 confirmations and 1 false positive: p = (7+2)/(10+3) = 0.692 — nearly stable, as the evidence matches the prior.

- FM-016 seeded at p=0.50. After 0 confirmations and 4 false positives: p = 5/14 = 0.357 — noisy checks sink in priority instead of being deleted.

times_detected increments when a rule fires; times_confirmed and false_positives on review. The formula, its inputs, and before/after values are recorded in each LearningEvent (REQ-002, REQ-027 — write-back shall be reproducible from the learning-event log alone).

### 14.3 History Counters

Counters are per failure mode per fingerprint (i.e., per platform pair). Impact scores are never auto-adjusted — impact is a business judgment, edited only by authorized humans with an audit entry.

### 14.4 New Failure-Mode Authoring

Guided flow (CLI in POC, UI in product): name, category, description, data domains, impact, initial probability (default 0.30 for learned modes), rule definition (choose type, complete params), remediation. SuggestFailureMode() can pre-fill the draft from a confirmed-finding cluster. Drafts enter the next fingerprint minor version upon approval by a publisher role.

### 14.5 Fingerprint Versioning

Semver: patch = write-backs; minor = added modes/rules or remediation edits; major = schema or incompatible rule changes. Published versions are immutable; runs pin versions; a version diff view lists mode-by-mode changes (probability deltas, added/removed rules). Superseded versions remain loadable forever (REQ-028).

### 14.6 Governance

Confirm/reject: conversion_analyst, record_keeper_admin, site_admin. Publish versions: site_admin (product default; configurable to rk_admin per engagement). Every publish records approver, changelog, and diff.

## Chapter 15. Exception & Workflow Management

### 15.1 Finding Triage States

new → in_review → confirmed | false_positive; confirmed findings proceed → remediated → closed with evidence (re-run reference or resolution note). Terminal states: closed, false_positive. State transitions are role-checked and audit-logged (REQ-020).

### 15.2 Assignments, Comments, Audit Trail

Findings support an assignee, threaded comments, and a full event history (state changes, edits, reviews). The exception register (§13.3) is a filtered view of this data.

### 15.3 Sign-Off Checkpoints

Checkpoints map to conversion phases: extraction complete, trial load validated, parallel run reconciled, final cutover certified. Each checkpoint requires dual sign-off (IT + business) captured with name, role, timestamp — reflected on the sign-off package cover page.

# PART V — PLATFORM ADAPTERS & INTEGRATIONS

## Chapter 16. Platform Adapter Framework

### 16.1 Adapter Contract

An Adapter encapsulates everything platform-specific so the engine stays canonical. Each adapter must provide:

| Contract element | Description |
| --- | --- |
| Extract inventory | The named extracts/files the platform produces, and which canonical datasets each feeds |
| Layout specs | LayoutSpec documents (Ch. 10.2) for every fixed-width/EBCDIC extract; CSV dialect configs otherwise |
| Code crosswalks | Money-type, investment, status, and transaction-code translations to canonical codes (§4.4–4.5) |
| Date semantics | Per-field date formats, zero/blank-date rules, century windows |
| Quirk registry | Known platform gotchas expressed as seed failure-mode entries or probability overrides contributed to the pair's fingerprint |
| Extract strategy notes | Recommended acquisition method (files, API, DB connect) and timing constraints |

REQ-029 — Adapters shall contain no validation logic; they normalize. All validation remains in fingerprint rules.

### 16.2 Adapter Registry & Configuration

Adapters register under a stable ID (omni_zos, omni_linux, core, trac, …) with metadata (platform, version range, maintainer). A platform pair references a source adapter and a target adapter; the pair's fingerprint aggregates both adapters' quirk contributions at pair-creation time.

### 16.3 Adapter Roadmap

| Order | Adapter | Status in this spec |
| --- | --- | --- |
| 1 | Omni (z/OS and Linux variants) | Specified — Chapter 17 |
| 2 | CORE | Target-side normalization specified with Chapter 17 |
| 3 | TRAC | Placeholder fingerprint for the demo (Ch. 23.4); adapter spec TBD |
| 4 | Relius, FT Williams | Roadmap placeholders |

## Chapter 17. Omni → CORE Adapter (Reference Implementation)

### 17.1 Scope

Grounded in the Omni–CORE integration analysis: CORE fronts census/demographic processing, eligibility & enrollment, and contribution processing, while Omni remains recordkeeper and system of record. The conversion/build-up flows below are what the Fingerprint application validates.

### 17.2 Omni Extract Inventory

| Extract | Content | Feeds canonical dataset(s) |  |
| --- | --- | --- | --- |
| {{Control File | CT}}.AUTO ENROLLMENT | Auto-enrollment provisions | plans (provisions) |
| CT.AUTO INCREASE | Auto-increase provisions | plans (provisions) |  |
| CT.LEAVE OF ABSENCE | LOA rules | plans / participants annotations |  |
| CT.VESTING, VESTOVR | Vesting schedules and overrides | vesting, plans |  |
| CT.CONTRIBUTION | Contribution provisions/sources | plan_sources, contributions |  |
| CT.DISTRIBUTION | Distribution/withdrawal provisions | plans (provisions) |  |
| CT.RETIREMENT | Retirement provisions | plans (provisions) |  |
| CT.FEEDETAIL | Fee configuration | plans (provisions) |  |
| Loan text files | Loan terms, outstanding amounts, repayment data | loans, loan_payments |  |
| Withdrawal text files | Withdrawal detail | transactions |  |
| IC / FC / PF extracts | Investment, fund, and price/participant financial data | plan_investments, balances, prices |  |

### 17.3 Extract Strategy

Options evaluated: nightly extract files, Omnilink (FIS proprietary API), and direct DB connect. Recommendation: nightly extract files — most straightforward operationally, aligned with Omni batch cycles, and non-invasive; Omnilink is noted as an option but has limited development resourcing; DB connect raises licensing and stability concerns. Conversion-time build-ups are one-time extracts plus overnight deltas for changes.

### 17.4 Data Build-Up Loads (Omni → CORE)

The adapter normalizes and the fingerprint validates these build-ups: existing census with rehire history; eligibility information; enrollment data; YTD contribution, hours, and compensation; existing loans with outstanding amounts and repayment data. Each maps to the canonical datasets of §4.2 and is exercised primarily by FM-001/FM-014 (loans), FM-009/FM-010/FM-011 (census), FM-015 (YTD contributions), and FM-002 (vesting from CT.VESTING/VESTOVR).

### 17.5 Feedback-File Flows

Post-conversion operations exchange data both directions: CORE → Omni loads (census, contribution data, loan repayments after sponsor uploads) and Omni → CORE feedback when data changes on Omni, plus eligibility loads after overnight computations and enrollment loads after enrollment events. These recurring flows are candidates for scheduled runs (UC-08) validating each cycle — a product-phase capability; the POC validates conversion build-ups only.

### 17.6 Omni-Specific Fingerprint Contributions

The Omni source adapter seeds/boosts: FM-005 and FM-006 (mainframe EBCDIC and packed fields — probability boost when source is omni_zos), FM-003 (OmniScript-derived fields), FM-004 (control-file provision mapping into CORE's provision model), and FM-008 (Omni zero-date conventions). These contributions are recorded in the pair fingerprint's changelog at creation.

### 17.7 Timing & SSO Considerations

Extract timing is dependent on Omni batch-job completion; scheduled runs key off manifest arrival, not clock time. SSO from existing portals (participants, sponsors, TPAs) and real-time loan/withdrawal integrations are engagement-level integration topics, out of POC scope (Appendix F).

# PART VI — API & DATABASE DESIGN

## Chapter 18. API Specification

### 18.1 Resource Model

FastAPI REST resources: platform-pairs, fingerprints (+ versions, failure modes, rules), runs (+ suite, findings), reviews, reports, learning-events, users. JSON bodies mirror the pydantic models of Chapter 5 exactly — the API never invents a second schema (REQ-030).

### 18.2 Endpoint Catalog

| Method & path | Purpose | Roles |  |
| --- | --- | --- | --- |
| GET /platform-pairs | List pairs | all authenticated |  |
| POST /platform-pairs | Create pair (binds adapters, seeds fingerprint) | site_admin |  |
| GET /fingerprints/{pair_id} | Current published fingerprint | all |  |
| GET /fingerprints/{pair_id}/versions | Version list + diffs | all |  |
| GET /fingerprints/{pair_id}/versions/{v} | Specific version (immutable) | all |  |
| POST /fingerprints/{pair_id}/failure-modes | Submit draft failure mode (UC-05) | analyst+ |  |
| POST /fingerprints/{pair_id}/publish | Publish new version | site_admin |  |
| GET /fingerprints/{pair_id}/learning-history | Learning events + probability timeline | all |  |
| POST /runs | Create & enqueue a run | rk_user+ |  |
| GET /runs/{run_id} | Run status + summary scoreboard | scoped |  |
| GET /runs/{run_id}/suite | Suite snapshot (ordered) | scoped |  |
| GET /runs/{run_id}/findings | Findings, filter by severity/status | scoped |  |
| GET /findings/{finding_id} | Finding + sample records + drill-down URI | scoped |  |
| POST /findings/{finding_id}/review | Confirm / false_positive (Learning Loop) | analyst, rk_admin, site_admin |  |
| POST /findings/{finding_id}/assign | Assign owner / comment | scoped |  |
| GET /runs/{run_id}/report?format=json | html | Findings report artifact | scoped |
| GET /runs/{run_id}/reconciliation/{report} | Reconciliation report (plan, participant, loan, contribution, quality) | scoped incl. PS roles |  |
| POST /reports/sign-off-package | Assemble package for run set | rk_admin, analyst |  |
| POST /schedules | Create automated run schedule (UC-08) | rk_admin+ |  |

Sample — create a run:

POST /runs

{

"pair_id": "omni-zos-to-omni-linux",

"fingerprint_version": "1.2.0",

"scope": { "plans": ["PLN001"], "wave": "W1" },

"datasets": {

"source": { "loans": "s3://…/source/loans.dat", "balances": "s3://…/source/balances.csv" },

"target": { "loans": "s3://…/target/loans.csv", "balances": "s3://…/target/balances.csv" }

}

}

→ 202 { "run_id": "RUN-2026-07-05-0001", "status": "created" }

Sample — review a finding:

POST /findings/RUN-2026-07-05-0001-F017/review

{ "decision": "confirmed", "comment": "Payment-application order differs; remediation ticket CONV-214" }

→ 200 { "finding_status": "confirmed",

"learning_event": { "failure_mode": "FM-001", "probability_before": 0.700, "probability_after": 0.692,

"fingerprint_version_created": "1.2.1" } }

The complete OpenAPI 3.1 document is generated from the FastAPI app and shipped as a companion artifact (openapi.json).

### 18.3 WebSocket Message Catalog

| Event | Payload |  |
| --- | --- | --- |
| run_status | {run_id, status, at} |  |
| rule_progress | `{run_id, rule_id, order, outcome: pass | fail, records_affected}` |
| run_complete | {run_id, summary: {rules_run, passed, failed, records_affected, severity_mix}} |  |

### 18.4 Authentication & Authorization

Cognito JWT; role scope claim checked per endpoint against the §3.2 matrix; RK/PS data scoping enforced in queries (row-level: engagements bind to record keepers; PS roles see only their plans' client-facing reports). REQ-007 applies.

### 18.5 Error Model

{"error": {"code", "message", "detail", "request_id"}} with codes: 400 validation, 401/403 auth, 404 scope-safe not-found, 409 state conflict (e.g., reviewing a completed run), 422 schema violation (echoes pydantic paths), 500 with request ID for log correlation.

## Chapter 19. Database Design

### 19.1 PostgreSQL Schema (SQLModel)

Identity/organization tables (user, record_keeper, plan_sponsor) reuse the AI-Mapper pattern (Cognito-linked users with scope, RK/PS foreign keys). Fingerprint-domain tables:

platform_pair(id PK, pair_id UQ, source_platform, target_platform, display_name,

source_adapter, target_adapter, active, created_at)

fingerprint(id PK, pair_id FK, current_version, created_at)

fingerprint_version(id PK, fingerprint_id FK, version, status draft|published|superseded,

payload JSONB,            -- full Fingerprint JSON, schema-validated

changelog, published_by, published_at,

UNIQUE (fingerprint_id, version))

failure_mode(id PK, fingerprint_version_id FK, fm_id, name, category,

probability NUMERIC(4,3), impact NUMERIC(4,3), data_domains TEXT[],

remediation, origin, times_detected INT, times_confirmed INT, false_positives INT)

-- projection of payload for query/index; payload remains source of truth

detection_rule(id PK, failure_mode_id FK, rule_id, type, severity, enabled,

params JSONB, source_dataset, target_dataset, join_keys TEXT[])

conversion_run(id PK, run_id UQ, pair_id FK, fingerprint_version_id FK,

scope JSONB, dataset_manifest JSONB, status, requested_by FK,

started_at, completed_at,

summary JSONB)               -- scoreboard

run_suite_item(id PK, run_id FK, rule_id, fm_id, priority_score NUMERIC(6,4),

exec_order INT, outcome pass|fail|skipped, records_affected INT)

finding(id PK, finding_id UQ, run_id FK, fm_id, rule_id, severity, status,

records_affected INT, sample_records JSONB, detail_uri, remediation,

assignee FK NULL)

finding_review(id PK, finding_id FK, decision confirmed|false_positive,

reviewer FK, comment, created_at)

learning_event(id PK, finding_review_id FK, fm_id,

counters_before JSONB, counters_after JSONB,

probability_before NUMERIC(4,3), probability_after NUMERIC(4,3),

formula_inputs JSONB, new_version, created_at)   -- append-only

dataset_registration(id PK, run_id FK, side source|target, dataset_name,

uri, row_count INT, content_hash, layout_id, annotations JSONB)

report_artifact(id PK, run_id FK, kind findings|reconciliation|signoff,

subtype, uri, content_hash, created_at)

audit_log(id PK, actor FK, action, entity_type, entity_id, detail JSONB, at)  -- append-only

schedule(id PK, pair_id FK, intake_prefix, manifest_pattern, fingerprint_policy pinned|latest,

active, last_triggered_at, created_by FK)

Key indexes: finding(run_id, severity, status), run_suite_item(run_id, exec_order), learning_event(fm_id, created_at), conversion_run(pair_id, started_at DESC), GIN on fingerprint_version.payload.

### 19.2 Entity Relationships

platform_pair 1—1 fingerprint 1—* fingerprint_version 1—* failure_mode 1—* detection_rule; platform_pair 1—* conversion_run 1—* run_suite_item / finding / dataset_registration / report_artifact; finding 1—* finding_review 1—1 learning_event. Users attach to record keepers / plan sponsors exactly as in AI-Mapper.

### 19.3 File-Based vs. Database Fingerprint Storage

POC: fingerprint JSON files in git under data/fingerprints/ (version = file content + git history). Product: fingerprint_version.payload JSONB is the system of record, with projected tables for query; an import command migrates files → rows, and an export command reproduces byte-identical files for portability (REQ-013).

### 19.4 Migrations & Seed Data

Alembic migrations numbered from 001 (identity reuse) through the fingerprint domain; a seed script loads the 18-mode fingerprints, the demo platform pairs, and the synthetic sample datasets. Migration invocation follows the AI-Mapper Lambda-runner pattern.

### 19.5 Audit & Retention

audit_log and learning_event are append-only (no UPDATE/DELETE grants). Run artifacts retain per engagement policy; fingerprint versions retain forever; decommissioning follows the conversion cutover data-retention practice (Ch. 21.6).

# PART VII — USER INTERFACE

## Chapter 20. UI/UX Specification

### 20.1 Information Architecture

Sidebar navigation (AI-Mapper layout pattern): Dashboard · Fingerprint Library · Runs · Findings Queue · Reports · Learning History · Admin. Breadcrumbs: Pair → Fingerprint → Run → Finding. All screens responsive; React + Tailwind using the shared design system.

### 20.2 Screen Specifications

Each screen lists purpose, key components, and its primary user story with acceptance criteria.

#### 20.2.1 Fingerprint Library

Purpose: entry point to all platform pairs. Components: pair cards (source → target, current version, mode count, last learning event), version badge, "New Run" shortcut. Story — *As an RK user, I can see every platform pair and its current fingerprint version so I can start a run against the right pair.* AC: pairs scoped by role; current version and publish date visible; empty state guides pair creation (site_admin).

#### 20.2.2 Fingerprint Detail

Purpose: inspect a fingerprint. Components: failure-mode table (ID, name, category, probability, impact, score, history sparkline of probability over time), rule chips per mode, version selector with diff view. Story — *As an analyst, I can see each failure mode's probability history so I can judge how the library is learning.* AC: sparkline renders from learning events; diff view lists added/changed/removed modes between any two versions.

#### 20.2.3 Prioritized Suite View

Purpose: the "targeted, not generic" differentiator — show the ordered suite before execution. Components: ordered rule list with score bars (probability × impact), severity tags, expected data domains, toggle to compare against a "generic" alphabetical ordering. Story — *As a client-facing lead, I can show the client exactly why our validation starts where it does.* AC: order matches §12.2 exactly; snapshot exportable.

#### 20.2.4 New Run Wizard

Steps: pair → fingerprint version (default current, pin selectable) → dataset registration (upload or S3 URI per canonical dataset, both sides; manifest check) → scope (plans/wave) → review & execute. AC: refuses execution with unregistered rule datasets (REQ-021); shows the suite preview before confirm.

#### 20.2.5 Run Results Dashboard

Components: summary scoreboard (rules run / passed / failed, records affected, severity mix donut), suite table with per-rule outcome and duration, findings table (priority order, filterable), live progress via WebSocket during execution. Story — *As an RK user, I can watch a run progress rule-by-rule and see the scoreboard the moment it completes.*

#### 20.2.6 Finding Drill-Down

Components: finding header (mode, rule, severity, records affected), sample-record table (keys, source value, target value, delta), full-CSV download, AI explanation panel (ExplainReconciliationVariance(), labeled as AI-generated), remediation text, review actions (confirm / false positive with comment), assignment and comment thread. AC: review buttons role-gated; decision immediately reflects learning event (probability before/after toast).

#### 20.2.7 Learning History

Components: probability-over-time chart per failure mode, learning-event table (who, when, decision, delta, version created), version timeline. Story — *As a practice lead, I can demonstrate that the fingerprint measurably improved across waves.*

#### 20.2.8 Reconciliation Reports & Sign-Off

Components: report cards per run (plan, participant, loan, contribution, data quality), per-plan/wave rollup switch, exception register grid with status editing, sign-off package builder (select runs → generate → download zip). PS roles see published client-facing reports only.

#### 20.2.9 Admin

Platform pairs and adapters (site_admin), users and roles (per AI-Mapper patterns), schedules for automated runs, fingerprint publishing queue (drafts awaiting approval).

### 20.3 Role-Based Visibility Matrix

| Screen | site_admin | rk_admin | rk_user | analyst | ps_admin | ps_user |
| --- | --- | --- | --- | --- | --- | --- |
| Fingerprint Library / Detail / Suite | Full | View | View | View + draft | — | — |
| New Run wizard | Yes | Yes | Yes | Yes | — | — |
| Run Results / Finding Drill-Down | All | Their RK | Their RK | Assigned | — | — |
| Review actions | Yes | Yes | — | Yes | — | — |
| Learning History | Yes | Yes | Yes | Yes | — | — |
| Reconciliation Reports | All | Their RK | Their RK | Assigned | Their plans | Their plans |
| Sign-off builder | Yes | Yes | — | Yes | — | — |
| Admin | Yes | Users/schedules only | — | — | PS users | — |

### 20.4 Component Conventions

Shared tokens with AI-Mapper (spacing, color, typography); tables use the standard sortable/filterable grid; severity colors: CRITICAL red-700, HIGH orange-600, MEDIUM amber-500, LOW slate-400; all AI-generated text visibly labeled; loading and empty states specified per screen; WebSocket reconnect with exponential backoff.

# PART VIII — SECURITY, COMPLIANCE & DEVOPS

## Chapter 21. Security & Compliance

### 21.1 Data Classification

POC: synthetic data only — fake SSNs (900-xx range), fake names; real client data is prohibited in the POC (REQ-031). Product: extracts contain PII (SSN, DOB, balances); classified Restricted; masked in UI sample records for roles without PII entitlement; encrypted everywhere; access logged.

### 21.2 Encryption

At rest: S3 SSE-KMS, RDS encryption, KMS CMKs per stage. In transit: TLS 1.2+ for all service traffic. Intake: SFTP with PGP-encrypted files per engagement practice; PGP keys exchanged before first extract; decryption in the ingestion Lambda with keys from Secrets Manager.

### 21.3 RBAC Enforcement

Cognito role scopes enforced at the API (per-endpoint checks against §3.2) and reflected in the UI (§20.3); data scoping by record keeper / plan sponsor in every query; deny-by-default for unrecognized scopes.

### 21.4 Audit Logging

Append-only audit_log entries for: dataset registration (with content hash), run start/complete, every finding state change, every review and learning event, fingerprint publishes, report generation and downloads, and admin actions. Exportable per engagement for the sign-off package (REQ-016).

### 21.5 Regulatory Context

Plan data is assumed ERISA-standard 401(k)-style; non-standard/legacy products are an engagement risk (Appendix C, item 14). The audit, RBAC, encryption, and retention controls are designed to sit inside a SOC 2 program as the product matures.

### 21.6 Retention & Decommissioning

Run artifacts and reports retain per engagement contract; fingerprint versions and learning events retain indefinitely (they are the product's accumulating asset — containing no participant data, only patterns and counters); source-extract copies are destroyed on engagement closure consistent with cutover data-retention policy, evidenced in the audit log.

## Chapter 22. Deployment & Operations

### 22.1 Environments

Local (POC CLI + pytest) → staging → production. Staging mirrors production topology at reduced scale; synthetic data flows end-to-end in staging permanently (regression bed).

### 22.2 Deployment Tooling

Serverless Framework per AI-Mapper conventions: SSO credential export, DOCKER_BUILDKIT=1, ECR login per session, npx serverless deploy --stage {stage}; frontend vite build → S3 sync → CloudFront invalidation; migrations invoked via the migration-runner Lambda. Deploy-to-staging precedes any commit to main (Ch. 24.6).

### 22.3 CI/CD

GitHub Actions: lint + type check + pytest on PR; staging deploy on merge; tagged releases deploy production with manual approval. The synthetic clean-pair/seeded-pair runs execute in CI as end-to-end smoke tests — the seeded pair must produce exactly its manifest of findings (REQ-032).

### 22.4 Monitoring & Alerting

CloudWatch: run duration and failure alarms, SQS DLQ alarms, Lambda error rates, WebSocket disconnect anomalies; structured logs keyed by run_id for failure diagnostics; Bedrock invocation metrics and cost tracking per interface function.

### 22.5 Cost & Scale Posture

POC scale bounded to sample-size files. Product envelope (REQ-015) sized for wave conversions; Lambdas are horizontally parallel per plan partition; the deliberate non-goal of production-scale streaming (150K files/day territory) is registered in Appendix F.

# PART IX — IMPLEMENTATION GUIDE (CLAUDE CODE LAYER)

## Chapter 23. Build Plan & Milestones

### 23.1 Repository Structure (Authoritative)

fingerprint-poc/

├── CLAUDE.md                    # Chapter 26 text

├── README.md

├── data/

│   ├── fingerprints/            # JSON fingerprint definitions per platform pair

│   ├── samples/

│   │   ├── source/              # synthetic source-side plan extracts (CSV / fixed-width)

│   │   ├── target/              # synthetic target-side plan extracts

│   │   └── README.md            # seeding manifest (Ch. 25.3)

│   └── runs/                    # output: findings reports per run

├── src/

│   ├── fingerprint/             # load, validate, version, prioritize

│   ├── ingest/                  # csv.py, fixedwidth.py, ebcdic.py, registration.py

│   ├── rules/                   # engine.py + one module per rule type

│   ├── runner/                  # orchestration, suite snapshot, batch partitioning

│   ├── learning/                # reviews, write-back, versioning, authoring

│   ├── report/                  # findings json/html, reconciliation suite, templates/

│   ├── ai/                      # orchestration layer + prompt templates (Ch. 27)

│   └── api/                     # FastAPI (Phase 3)

├── ui/                          # dashboard (Phase 3)

└── tests/

└── fixtures/                # golden datasets per rule type

### 23.2 Phase 1 — Core Engine (CLI only)

| MS | Item | Spec chapters to load | Done when |
| --- | --- | --- | --- |
| MS-1.1 | Pydantic schemas: Fingerprint, FailureMode, DetectionRule, ConversionRun, Finding, LayoutSpec | Ch. 5, App. D | Models validate all Appendix D payloads; JSON Schema export works |
| MS-1.2 | Fingerprint loader + prioritization | Ch. 5.2, 12.2 | Loader rejects invalid files with pathed errors (REQ-010); ordering matches §12.2 worked example |
| MS-1.3 | CSV ingest + dataset registration | Ch. 10.1, 10.3–10.5 | Headerless resolution works; content hashes reproducible; rejects quarantined |
| MS-1.4 | Rule engine: field_compare, count_balance, referential | Ch. 11.1–11.2.3 | All type tests green incl. Decimal tolerance and drill-down grouping |
| MS-1.5 | Runner + JSON findings report | Ch. 12.1–12.4, 13.1 | Deterministic findings.json with suite snapshot (REQ-009) |
| MS-1.6 | Synthetic sample data: clean pair + seeded pair | Ch. 25 | Clean pair → zero findings; seeded pair → manifest matches exactly |
| MS-1.7 | pytest coverage across all of the above | Ch. 24.5 | pytest green; every rule type has a tripping fixture |

### 23.3 Phase 2 — Domain Depth

| MS | Item | Spec chapters | Done when |
| --- | --- | --- | --- |
| MS-2.1 | derived_recompute (vested %, loan amortization), encoding_check, sort_order_check | Ch. 11.2.4–11.2.6 | Golden amortization + vesting tables pass; mojibake and collation fixtures trip |
| MS-2.2 | Fixed-width/copybook ingest; EBCDIC + COMP-3 decode | Ch. 10.2 | Sign nibbles, implied decimals, zoned overpunch all covered by tests |
| MS-2.3 | HTML findings report + reconciliation report suite | Ch. 13.1–13.3 | Self-contained HTML (REQ-025); five reconciliation reports render from seeded pair |
| MS-2.4 | Learning loop: review CLI, probability write-back, fingerprint versioning | Ch. 14 | §14.2 worked examples reproduce exactly; learning events replayable (REQ-027) |

### 23.4 Phase 3 — Demo Polish

| MS | Item | Spec chapters | Done when |
| --- | --- | --- | --- |
| MS-3.1 | FastAPI endpoints (load fingerprint, start run, get report, submit review) | Ch. 18 | Endpoint catalog subset live; OpenAPI generated |
| MS-3.2 | Dashboard UI: fingerprint view → suite view → results → learning history | Ch. 20 | Demo script runnable through the UI |
| MS-3.3 | Second fingerprint (Omni → TRAC placeholder) | Ch. 16.3 | Switching pairs demonstrably loads a different prioritized suite |

### 23.5 Definition of Done — Demo Script

1. Load the z/OS→Linux fingerprint; display the prioritized suite ("targeted, not generic").

2. Run the clean plan pair → green scoreboard, zero findings.

3. Run the seeded pair → findings surface in priority order with record-level drill-down.

4. Confirm two findings, mark one false positive → show probabilities and history update (the Learning Loop), new patch version created.

5. Switch platform pair to Omni→TRAC → a different fingerprint loads a different suite.

## Chapter 24. Engineering Conventions

- 24.1 Python 3.11+; type hints everywhere; pydantic models are the single source of truth for every schema; pandas for comparisons; pytest for tests.

- 24.2 Money is Decimal, never float; default tolerance 0.00; rounding half-even where recomputation requires it (REQ-004, REQ-017).

- 24.3 Determinism: no wall-clock, randomness, or dict-ordering dependence inside rule execution or reports; fingerprint version and dataset hashes logged in every report (REQ-009, REQ-014).

- 24.4 Data-driven fingerprints: any failure-mode knowledge expressible in JSON belongs in JSON, not Python (REQ-012).

- 24.5 Testing standard: every rule type ships with unit tests, a docstring naming the failure mode(s) it serves, and a fixture dataset that trips it (REQ-011, REQ-023).

- 24.6 Process: small commits per milestone item; pytest green before an item is done; deploy to staging before committing to main (product phase); commit messages include Co-Authored-By: Claude when applicable.

## Chapter 25. Synthetic Test Data Specification

### 25.1 Absolute Rule

No real participant data, ever, in the POC (REQ-031). SSNs from the 900-xx range; obviously fake names; small plans of 50–200 participants; deterministic generation.

### 25.2 Clean Plan Pair

PLN-CLEAN-01: 120 participants, 3 money types (PRETAX, ROTH, MATCH), 5 investments, 6 loans, graded 6-year vesting. Source and target generated from the same canonical truth → every rule passes. Purpose: prove the suite produces zero false noise.

### 25.3 Seeded-Defect Plan Pair

PLN-SEED-01: same shape, with exactly one deliberate defect per seed failure mode, catalogued in the seeding manifest data/samples/README.md:

| FM | Seeded defect |
| --- | --- |
| FM-001 | Loan L2 target balance short by 33.62 (payment applied out of order) |
| FM-002 | Participant P0017 vested 60% in target vs. recomputed 80% |
| FM-003 | Target field svc_points populated with no mapping-rule provenance |
| FM-004 | Safe-harbor flag dropped; catch-up eligibility inverted for 1 plan provision |
| FM-005 | JosÃ© Ramírez mojibake in target name; digit/letter sort divergence in an ordered extract |
| FM-006 | One packed amount decoded ×100 (implied decimal lost); one sign nibble flipped |
| FM-007 | Plan-level PRETAX total off by 0.01 |
| FM-008 | DOB 1897-… from century-window error; zero date mapped to 0001-01-01 |
| FM-009 | One TERMINATED participant counted ACTIVE in target |
| FM-010 | One target participant with blank SSN |
| FM-011 | Duplicate SSN across two target participants |
| FM-012 / FM-013 | ROTH subtotal variance; fund F03 subtotal variance |
| FM-014 | One loan missing maturity date; loan count off by one |
| FM-015 | Employer contribution total variance in last payroll cycle |
| FM-016 | 41-char address into a 35-char field; # in a name field |
| FM-017 | Termination date before hire date |
| FM-018 | Negative MATCH balance with no offsetting context |

REQ-032 — CI shall assert the seeded pair produces exactly this manifest — every seeded defect found, nothing else flagged.

### 25.4 Generator Design

tests/datagen/ module; seeded RNG (fixed seed in repo); emits both CSV and fixed-width/EBCDIC variants of the same canonical truth (exercising ingestion equivalence); defects injected post-generation by named mutators, one per FM, so the manifest is code.

## Chapter 26. Repository CLAUDE.md (Ready to Drop In)

The following is the complete CLAUDE.md to place at the repository root. It supersedes the original POC CLAUDE.md and binds the repo to this specification's IDs.

# CLAUDE.md — MAPTIVA Migration Fingerprint™

## What this is

A plan-conversion validation application implementing the Migration Fingerprint™

concept: every platform pair has a repeatable failure signature. The app loads that

signature (the Fingerprint), runs a prioritized -- targeted, not generic --

validation of converted plan data, and writes every review back into the

Fingerprint (the Learning Loop).

Authoritative spec: "MAPTIVA Migration Fingerprint Solution Specification v1.0".

Requirement IDs (REQ-xxx) and milestones (MS-x.y) referenced below are defined there.

## Session protocol

1. Pick the next open milestone from Chapter 23 (Phase 1 -> 2 -> 3, in order).

2. Load the spec chapters listed for that milestone before writing code.

3. Implement; run `pytest`; a milestone is done only when its "Done when" holds.

4. Small commits per milestone item.

## Domain vocabulary

Platform Pair - directional source/target combo (e.g., OMNI_MAINFRAME_ZOS -> OMNI_LINUX_RHEL).

Fingerprint - versioned JSON library of Failure Modes for one pair (spec Ch. 5).

Failure Mode - named pattern with probability, impact, data domains, detection rules,

remediation, history counters. Seed library: FM-001..FM-018 (spec Ch. 6).

Detection Rule - executable validation bound to a failure mode; types:

field_compare, count_balance, referential, derived_recompute, encoding_check,

sort_order_check (spec Ch. 11).

Conversion Run - one execution: prioritized suite over source+target datasets ->

findings report (spec Ch. 12-13).

Learning Loop - confirmed/false-positive reviews update history and probability

via the Beta-nudge formula, k=10, clamp [0.05, 0.99] (spec Ch. 14.2).

## Hard rules

- Money = Decimal, never float. Default tolerance 0.00. (REQ-004, REQ-017)

- Deterministic runs: same inputs + fingerprint version = same report. No clock,

randomness, or dict-order dependence in rules/reports. (REQ-009)

- Failure-mode logic lives in fingerprint JSON, not Python. (REQ-012)

- Every rule type: unit tests + docstring + a fixture that trips it. (REQ-023)

- Synthetic data only. Fake SSNs (900-xx), fake names, 50-200 participant plans. (REQ-031)

- Suite order = probability x impact desc; ties by severity, then FM id. (REQ-001)

## Repo layout

See spec Ch. 23.1. src/{fingerprint,ingest,rules,runner,learning,report,ai,api},

data/{fingerprints,samples,runs}, tests/fixtures.

## Stack

Python 3.11+, pydantic, pandas, pytest. Phase 3: FastAPI; React+Vite+Tailwind UI.

Product deploys on the AI-Mapper AWS stack (Lambda, SQS, S3, RDS Postgres, Cognito,

Bedrock behind src/ai). Nothing outside src/ai imports a model SDK. (REQ-018)

## Definition of done (demo script)

1) Load z/OS->Linux fingerprint; show prioritized suite.

2) Clean pair -> green scoreboard. 3) Seeded pair -> findings in priority order

with record drill-down. 4) Confirm two findings + one false positive -> probability

and history update, new patch version. 5) Switch to Omni->TRAC -> different suite.

### 26.2 Session Guidance

Each milestone row in §23.2–23.4 names the chapters a Claude Code session should load. Sessions should not load the whole specification; the chapter list per milestone is the context budget.

## Chapter 27. AI Prompt Library

### 27.1 Prompt Templates

Each template lives at src/ai/prompts/{name}.md with YAML front-matter (version, model, temperature: 0.1, output_contract). Contracts are pydantic models; responses failing validation are retried once, then routed to the manual path.

| Function | Input contract | Output contract | Evaluation notes |
| --- | --- | --- | --- |
| SuggestFieldMappings | {source_layout, target_layout, crosswalk_hints} | [{source_field, target_field, transform_note, confidence}] | Score against hand-built Omni→CORE mapping workbook sample; precision over recall |
| ExplainReconciliationVariance | {finding, sample_records, failure_mode} | {explanation, likely_cause, suggested_check, confidence} | Must reference the actual delta values; no invented numbers (checked programmatically) |
| SuggestFailureMode | {confirmed_findings_cluster, pair_context} | Draft FailureMode JSON incl. candidate rule params | Draft must schema-validate; human approval mandatory (REQ-019) |
| GenerateConversionSummary | {run_summary, top_findings, metrics} | {executive_narrative, key_risks, recommendation} | All figures must match the scoreboard verbatim |
| ClassifyFinding | {finding, open_findings_context} | {suggested_priority, suggested_owner_role, rationale, confidence} | Advisory only; never auto-applies |

### 27.2 Versioning & Storage

Prompt files are code: reviewed in PRs, semver-versioned in front-matter, and pinned per model-registry entry (§8.3). Every Bedrock invocation logs prompt name + version + hash to the audit trail.

# APPENDICES

## Appendix A — Glossary

Every first significant use of these terms in the body is hyperlinked here.

Adapter — A platform-specific normalization component that supplies extract inventories, layout specs, code crosswalks, date semantics, and a quirk registry for one recordkeeping platform. Adapters normalize; they never validate (Ch. 16).

AI Orchestration Layer — The single component through which all AI model calls flow. Owns model selection, prompt templates, confidence scoring, fallback, and audit logging; makes the underlying model a configuration choice (Ch. 8).

Auto-Job — The scheduled-scanner pattern (reused from AI-Mapper) that detects extract arrival and triggers processing automatically; here, automated conversion runs (UC-08, §12.5).

Bedrock — Amazon Bedrock, the managed AWS service providing access to foundation models from multiple providers; the default route to Claude in this application (§8.3).

Canonical Model — The platform-neutral entity and attribute vocabulary (Ch. 4) into which adapters normalize extracts so that one rule library serves every platform pair.

Catch-Up Contribution — Additional elective deferrals permitted for participants age 50+; catch-up eligibility configuration is a recurring provision-mismatch defect (FM-004).

Century Window — The pivot-year convention used to expand two-digit years; wrong windows produce dates a century off (FM-008).

Control File — An Omni configuration extract (CT.*) carrying plan provisions — e.g., CT.VESTING, CT.CONTRIBUTION, CT.AUTO ENROLLMENT (Ch. 17.2).

Conversion Analyst — The role that reviews findings, confirms or rejects them, authors failure modes, and drives the Learning Loop (§3.1).

Conversion Run — One execution of the prioritized suite against registered source and target datasets for a plan, plan set, or wave, producing a findings report (Ch. 5.5, 12).

Copybook — A COBOL-style record layout describing field offsets, lengths, types, and implied decimals for fixed-width files; expressed here as a LayoutSpec (§10.2).

COMP-3 — Packed-decimal encoding — two digits per byte with the sign in the final nibble (C/F positive, D negative). Mis-decoding produces powers-of-ten and sign errors (FM-006).

CORE — Congruent's recordkeeping platform; the target system of the anchor engagement and the reference adapter (Ch. 17).

Cutover — The final transition: freeze source activity, final extract/convert/load, final reconciliation, and sign-off (§2.2 phase 6).

Data Domain — The entity family a failure mode affects: PLAN, PARTICIPANT, BALANCE, CONTRIBUTION, LOAN, VESTING, TRANSACTION, ENCODING, FORMAT (§5.3).

Detection Rule — Executable validation logic bound to a failure mode. Types: field_compare, count_balance, referential, derived_recompute, encoding_check, sort_order_check (Ch. 11).

EBCDIC — The IBM mainframe character encoding. Differs from ASCII in both character codes and collation order, producing encoding and sort-order defects (FM-005).

Exception Report — The register of all findings not marked false positive, tracked with owner and status to closure; feeds the <0.1% unresolved-exceptions metric (§13.3).

Failure Mode — One named, codified defect pattern in a fingerprint, with category, description, probability, impact, data domains, detection rules, remediation, and history counters (§5.3).

Finding — The output of a detection rule that fired: failure mode, rule, severity, affected records with source/target values, and remediation guidance (§5.6).

Fingerprint — The versioned, codified library of failure modes for exactly one platform pair — the migration's failure signature (§1.2, §5.2).

Headerless File — A delimited file without a header row; columns are assigned Column_1…N and resolved to canonical names by layout order (§10.3).

Investment Menu — The list of investment options available under a plan and their configuration (plan_investments dataset).

Julian Date — An ordinal day-of-year date form (YYDDD/YYYYDDD) common in mainframe data; conversion errors are a date-drift defect (FM-008).

Learning Loop — The feedback cycle in which analyst review decisions update failure-mode history and probabilities, creating new fingerprint versions so each conversion improves the next (Ch. 14).

Money Type — A contribution source tracked separately within a participant account (Pre-Tax, Roth, After-Tax, Employer Match, Safe Harbor, Rollover…). Also called money source (§4.4).

Money Source — Synonym for money type (§4.4).

Mojibake — Garbled text produced by decoding bytes with the wrong character encoding (e.g., "JosÃ©"); the signature detected by encoding_check rules (FM-005).

Omni — FIS's recordkeeping platform (mainframe and Linux variants); the source platform of the anchor engagement (Ch. 17).

Omnilink — FIS's proprietary API for Omni; an extract-strategy option with limited development resourcing (§17.3).

OmniScript — Omni's scripting facility for derived/calculated fields; source-side script logic with no target equivalent is the FM-003 pattern.

Parallel Run — A period in which both source and target systems operate simultaneously so real-world processing can be compared before cutover (§2.2 phase 5).

PGP — Pretty Good Privacy file encryption applied to extracts in transit per engagement practice (§9.5, §21.2).

Plan Sponsor — The employer organization sponsoring a retirement plan; PS roles view client-facing reports (§3.1).

Platform Pair — A directional source/target platform combination (e.g., OMNI → CORE). Every fingerprint is keyed to exactly one pair (§5.1).

Probability Write-Back — The deterministic Beta-nudge update of a failure mode's probability from confirmed/false-positive counts (k = 10, clamped to [0.05, 0.99]) (§14.2).

Record Keeper — The organization administering plan records; RK roles operate conversions (§3.1).

Reconciliation — Proving counts and totals match between source and target at every required grouping level — plan, money type, investment, participant, loan (Ch. 13.2).

RKS — Recordkeeping System — the platform of record for plan and participant data.

Safe Harbor — A 401(k) plan design satisfying nondiscrimination requirements via prescribed contributions; its configuration is a classic provision-mismatch defect (FM-004).

Severity — The business seriousness assigned by a rule to its findings: CRITICAL, HIGH, MEDIUM, LOW (§11.3).

SFTP — SSH File Transfer Protocol; the secure intake channel for extracts (§9.5).

Sign-Off Package — The assembled certification deliverable: cover certification, executive narrative, reconciliation reports, exception register with closure evidence, audit extract (§13.4).

Staging Table — An intermediate load target used to validate format and referential integrity before ingestion into the target platform (§2.2 phase 4).

Suite Snapshot — The immutable, ordered record of exactly which rules a run executed and in what priority order (§12.2).

Tolerance — The maximum permitted absolute difference in a money comparison; default 0.00 (§11.2.1).

TPA — Third-Party Administrator — an organization administering plans on behalf of sponsors.

TRAC — A recordkeeping platform used as the second, placeholder platform pair in the demo (MS-3.3).

Trial Load — A rehearsal submission of converted files into the target's conversion environment to prove load readiness (§2.2 phase 4).

Vesting Schedule — The rules determining a participant's ownership percentage of employer contributions over service time (cliff or graded); FM-002's subject.

Wave — A batch of roughly 50–100 plans converted together; runs and reports roll up per wave (§2.4).

## Appendix B — Requirements Traceability Matrix

| REQ | Requirement (abbreviated) | Spec section(s) | Milestone | Test reference |
| --- | --- | --- | --- | --- |
| REQ-001 | Suite ordered by probability × impact; snapshot persisted | 1.3, 12.2 | MS-1.2, MS-1.5 | test_prioritization |
| REQ-002 | Reviews deterministically update counters/probability in a new version | 1.4, 14.2 | MS-2.4 | test_writeback |
| REQ-003 | Referential proof of 100% participant conversion | 2.6, 11.2.3 | MS-1.4 | test_referential |
| REQ-004 | Decimal money, default tolerance 0.00 | 2.6, 24.2 | MS-1.4 | test_field_compare |
| REQ-005 | Every finding trackable to a terminal state | 2.6, 13.3, 15.1 | MS-2.4 | test_triage_states |
| REQ-006 | Repeatable runs support the cutover window | 2.6, 12.4 | MS-1.5 | test_determinism |
| REQ-007 | Role matrix enforced at API and UI | 3.2, 18.4, 20.3 | MS-3.1 | test_rbac |
| REQ-008 | Rules operate on canonical names only | 4.1 | MS-1.3 | test_registration |
| REQ-009 | Same inputs + version ⇒ identical report | 5.5, 7.5, 12.4 | MS-1.5 | test_determinism |
| REQ-010 | Loader rejects schema-invalid fingerprints with pathed errors | 5.8, 11.4 | MS-1.2 | test_loader_validation |
| REQ-011 | 18 seed modes each with rule + tripping fixture | 6.1 | MS-1.6, MS-2.1 | test_seed_manifest |
| REQ-012 | Failure-mode logic data-driven (JSON, not Python) | 7.1, 24.4 | MS-1.4 | code review gate |
| REQ-013 | File ↔ DB fingerprint storage round-trips byte-identically | 7.4, 19.3 | product | test_fp_roundtrip |
| REQ-014 | Reports record version, run ID, dataset hashes | 7.5, 13.1 | MS-1.5 | test_report_header |
| REQ-015 | Performance envelope (≤60 s / 200-participant plan locally) | 7.5 | MS-1.7 | perf smoke |
| REQ-016 | Audit entry for every material action | 7.5, 21.4 | product | test_audit_log |
| REQ-017 | Float in a money field is an ingestion error | 7.5, 24.2 | MS-1.3 | test_decimal_guard |
| REQ-018 | Only src/ai imports model SDKs | 8.1 | MS-3.1 | import-linter rule |
| REQ-019 | No AI output mutates state without human action | 8.4, 27.1 | MS-3.1 | test_ai_gates |
| REQ-020 | State transitions role-checked and audited; review-exit rule | 9.3, 15.1 | MS-2.4 | test_run_states |
| REQ-021 | Run refuses rules with unregistered datasets | 10.4, 20.2.4 | MS-1.3 | test_dataset_gate |
| REQ-022 | Partial files halt the run at ingesting | 10.5 | MS-1.3 | test_partial_file |
| REQ-023 | Ingestion decode edge cases fully tested | 10.6 | MS-1.7, MS-2.2 | test_ingest_* |
| REQ-024 | Passing rules reported, not silent | 11.3 | MS-1.4 | test_pass_entries |
| REQ-025 | Findings HTML self-contained | 13.1 | MS-2.3 | test_html_report |
| REQ-026 | Five reconciliation reports generated from findings data | 13.2 | MS-2.3 | test_recon_suite |
| REQ-027 | Write-back replayable from learning-event log | 14.2 | MS-2.4 | test_learning_replay |
| REQ-028 | Published versions immutable; superseded loadable forever | 14.5 | MS-2.4 | test_version_immutability |
| REQ-029 | Adapters normalize only; no validation logic | 16.1 | adapter builds | code review gate |
| REQ-030 | API bodies mirror pydantic models exactly | 18.1 | MS-3.1 | test_api_schemas |
| REQ-031 | Synthetic data only in POC (900-xx SSNs) | 21.1, 25.1 | MS-1.6 | test_data_policy |
| REQ-032 | CI asserts the seeded pair's exact finding manifest | 22.3, 25.3 | MS-1.6 | e2e_seeded_pair |

## Appendix C — Assumptions & Risk Matrix

Generalized from the anchor engagement's assumptions; each item names the impact if the assumption fails.

| # | Assumption | Impact if not met |
| --- | --- | --- |
| 1 | Timely access to source RKS databases, export utilities, and file structures | Discovery, extraction, and mapping delayed 1–2 weeks |
| 2 | Source data complete and accurate | Significant cleanup extends transformation and reconciliation 2–3 weeks |
| 3 | Plan customization variability is bounded | Heavily customized plans extend mapping/validation/testing up to 25–30% for those plans |
| 4 | Standard export layouts or APIs available | Custom extract development adds 2–4 weeks |
| 5 | Target platform specifications frozen before mapping | Midstream spec changes force mapping and validation rework |
| 6 | Stakeholder and SME availability for clarifications and sign-offs | Approvals slip 1–2 weeks per phase |
| 7 | Batch/wave conversion approach (50–100 plans per wave) | Wave issues cascade into subsequent waves without schedule buffers |
| 8 | Secure transfer (SFTP + PGP) credentials established before first extract | Extraction and test exchanges blocked |
| 9 | Source and target test environments available and stable | Validation and parallel testing extend 1–2 weeks |
| 10 | Client sign-off at each stage | Missing sign-offs cascade delays into later phases |
| 11 | Historical data scope agreed early | Mid-project scope expansion significantly grows extract volumes and reconciliation time |
| 12 | No source schema changes during conversion | Schema drift invalidates mappings and forces rework |
| 13 | Automation tooling available (ETL, scripts, this application) | Manual validation effort grows 30–40% |
| 14 | Plans adhere to standard ERISA 401(k) data structures | Non-standard/legacy products require custom logic and mapping effort |
| 15 | No major business changes (M&A, upgrades) mid-cycle | Reprioritization and revalidation cycles triggered |

## Appendix D — Sample Payloads & Files

The repository ships complete, schema-validated examples; abbreviated forms follow.

### D.1 Fingerprint file (excerpt — 2 of 18 modes)

{

"fingerprint_id": "omni-zos-to-omni-linux",

"platform_pair": { "source": "OMNI_MAINFRAME_ZOS", "target": "OMNI_LINUX_RHEL" },

"version": "1.0.0",

"status": "published",

"failure_modes": [

{ "id": "FM-007", "name": "Balance / count-balance totals", "category": "BALANCE",

"probability": 0.75, "impact": 0.95, "data_domains": ["BALANCE"],

"detection_rules": ["RULE-BAL-TOTALS-001"],

"remediation": "Drill from plan variance to money type, investment, then participant.",

"history": { "times_detected": 0, "times_confirmed": 0, "false_positives": 0 },

"origin": "seed:experience" },

{ "id": "FM-001", "name": "Loan outstanding-balance carry-over", "category": "LOANS",

"probability": 0.70, "impact": 0.90, "data_domains": ["LOAN"],

"detection_rules": ["RULE-LOAN-BAL-001", "RULE-LOAN-RECOMP-001"],

"remediation": "Recompute amortization from origination; verify payment application order.",

"history": { "times_detected": 0, "times_confirmed": 0, "false_positives": 0 },

"origin": "seed:experience" }

]

}

### D.2 One rule per type

{ "rule_id": "RULE-LOAN-BAL-001", "type": "field_compare", "failure_mode": "FM-001",

"source_dataset": "loans", "target_dataset": "loans",

"join_keys": ["plan_id","participant_id","loan_id"],

"params": { "compare": [ { "field": "outstanding_balance", "kind": "money", "tolerance": "0.00" } ] },

"severity": "HIGH", "enabled": true }

{ "rule_id": "RULE-BAL-MT-001", "type": "count_balance", "failure_mode": "FM-012",

"source_dataset": "balances", "target_dataset": "balances",

"params": { "aggregations": [ { "measure": "balance", "op": "sum",

"group_by": ["plan_id","money_type_code"] } ] },

"severity": "CRITICAL", "enabled": true }

{ "rule_id": "RULE-DUP-001", "type": "referential", "failure_mode": "FM-011",

"source_dataset": "participants", "target_dataset": "participants",

"join_keys": ["plan_id","participant_id"],

"params": { "unique": ["plan_id","ssn"] }, "severity": "HIGH", "enabled": true }

{ "rule_id": "RULE-VEST-PCT-001", "type": "derived_recompute", "failure_mode": "FM-002",

"source_dataset": "vesting", "target_dataset": "vesting",

"join_keys": ["plan_id","participant_id"],

"params": { "recompute": "vested_pct",

"inputs": { "schedule": "plan.provisions.vesting", "service": "vesting.service_years" },

"compare_field": "vested_pct", "tolerance": "0.0000" },

"severity": "HIGH", "enabled": true }

{ "rule_id": "RULE-ENC-001", "type": "encoding_check", "failure_mode": "FM-005",

"target_dataset": "participants",

"params": { "fields": ["first_name","last_name","address_1"], "allowed": "ascii" },

"severity": "MEDIUM", "enabled": true }

{ "rule_id": "RULE-SORT-001", "type": "sort_order_check", "failure_mode": "FM-005",

"target_dataset": "participants",

"params": { "order_by": ["last_name","first_name"], "collation": "ascii" },

"severity": "LOW", "enabled": true }

### D.3 findings.json (skeleton)

{

"run": { "run_id": "…", "pair_id": "…", "fingerprint_version": "…",

"dataset_hashes": { "source/loans": "sha256:…", "target/loans": "sha256:…" },

"summary": { "rules_run": 24, "passed": 19, "failed": 5,

"records_affected": 137, "severity_mix": {"HIGH":2,"MEDIUM":3} } },

"suite": [ { "order": 1, "rule_id": "RULE-BAL-TOTALS-001", "fm_id": "FM-007",

"priority_score": 0.7125, "outcome": "fail", "records_affected": 3 } ],

"findings": [ "…Finding objects per §5.6…" ]

}

### D.4 Copybook-style layout and extract fragment

The omni-loans-v1 LayoutSpec of §10.2, with a matching 220-byte EBCDIC record fragment (hex-annotated) demonstrating packed outstanding_balance decode, ships at tests/fixtures/ebcdic/.

## Appendix E — Report Mockups

Findings HTML scoreboard (structure): header band — engagement, run ID, pair, fingerprint version, dataset hashes; four stat tiles — rules run, passed (green), failed (red), records affected; severity-mix bar; then the prioritized suite table (order, rule, failure mode, score, outcome, records) followed by finding cards in priority order, each expandable to its sample-record table (keys | source | target | delta) with a drill-down CSV link and the remediation text.

Plan reconciliation report (structure): per plan — participant counts by status (source/target/delta), plan total balance, subtotal tables by money type and by investment with deltas highlighted, loan counts and outstanding totals; wave rollup page listing every plan with a green/amber/red reconciliation status.

## Appendix F — Out-of-Scope Register (POC)

| Item | Status |
| --- | --- |
| Real Omni/TRAC connectivity or FIS-licensed source access | Excluded; adapters run on extract files only |
| Real client or participant data of any kind | Prohibited (REQ-031) |
| Production authentication/authorization hardening, multi-tenancy | Product phase |
| MAPTIVA AI-Mapper row-level payroll intake integration | Named future integration point |
| Real-time loan/withdrawal integrations; SSO from client portals | Engagement integration topics (§17.7) |
| PDF export of reports | Product enhancement (HTML first, §13.5) |
| Performance at production scale (150K files/day territory) | Product phase; POC bounded to sample sizes |