# Retirement Recordkeeping Platform Conversion Application Reference Guide

This document provides comprehensive business and technical context for designing and developing a retirement recordkeeping conversion application capable of migrating 401(k), 403(b), 457, and HSA plans between recordkeeping platforms.

## Purpose

Build a repeatable conversion framework that inventories, analyzes, maps, validates, transforms, tests, and migrates retirement plans from one recordkeeping platform to another while preserving legal plan intent, participant financial integrity, compliance, operational workflows, interfaces, and reporting.

## Supported Products

401(k), 403(b), Governmental and Non-Governmental 457 plans, HSAs, MEPs, PEPs, Profit Sharing, Cash Balance and related retirement administration products.

## Business Drivers

Platform consolidation, acquisitions, modernization, cloud migration, operational standardization, licensing reduction, participant experience improvements, regulatory compliance, and AI-assisted automation.

## High-Level Conversion Lifecycle

1. Discovery & Inventory
2. Plan Document Analysis
3. Platform Gap Analysis
4. Source-to-Target Mapping
5. Configuration Mapping
6. Data Profiling & Cleansing
7. ETL Development
8. Interface Conversion
9. Report Conversion
10. Testing (Unit/System/UAT/Parallel)
11. Cutover Planning
12. Production Migration
13. Hypercare

## Core Workstreams

Business Analysis, Plan Configuration, Data Conversion, Interfaces, Compliance, Security, Infrastructure, Reporting, Change Management, Training, Project Management Office.

## Data Domains

Plan, Employer, Participant, Payroll, Contributions, Investments, Loans, Distributions, Beneficiaries, Vesting, Compliance, Audit History, Transaction History, Interfaces, Security, Documents.

## Functional Capabilities for the Application

• Document ingestion (plan documents, adoption agreements, amendments)
• AI extraction of plan provisions
• Field taxonomy and configuration mapping
• Source/target crosswalk management
• Data quality profiling
• ETL execution
• Automated reconciliation
• Exception management workflow
• Testing dashboard
• Parallel comparison engine
• Cutover orchestration
• Hypercare monitoring
• Audit trail and reporting

## AI Opportunities

AI can classify plan provisions, map configuration fields, identify unsupported features, inventory custom code and reports, recommend mappings, detect data anomalies, automate reconciliations, generate documentation, and assist analysts with conversion knowledge.

## Testing Strategy

Unit, integration, regression, parallel, user acceptance, performance, production validation, financial reconciliation, payroll validation, compliance testing, and participant statement validation.

## Architecture Considerations

Modular services for ingestion, document AI, mapping engine, rules engine, ETL, reconciliation, issue management, workflow, reporting, security, APIs, and metadata repository.

## Common Conversion Issues and Typical Resolutions

| Issue | Cause | Impact | Typical Resolution |
| --- | --- | --- | --- |
| Plan provision mismatch | Different configuration models | Incorrect processing | Provision extraction, SME review, configuration crosswalks. |
| Field mapping errors | Schema differences | Bad converted data | Metadata repository, mapping approval workflow. |
| Balance variances | Transformation/timing | Financial differences | Automated reconciliation by source, fund, participant. |
| Payroll failures | Layout/code changes | Contribution delays | Interface mapping, end-to-end payroll tests. |
| Investment mapping | Fund changes | Incorrect allocations | Fund crosswalks and sponsor approval. |
| Loan conversion | Different amortization logic | Payment errors | Recalculate schedules and reconcile balances. |
| Vesting differences | Service calculation rules | Incorrect vested balances | Parallel service and vesting calculations. |
| Historical data missing | Incomplete extracts | Audit gaps | Validate record counts and transaction totals. |
| Compliance gaps | Platform limitations | Regulatory risk | Gap analysis and custom rules. |
| Custom reports | Legacy dependencies | Operational impact | Inventory and rebuild. |
| Interface failures | Protocol/API changes | Processing failures | Integration testing and monitoring. |
| Data quality | Legacy issues | Conversion exceptions | Profiling, cleansing, exception workflow. |
| Cutover risk | Scheduling issues | Downtime | Mock conversions, rollback plan. |
| PII/Security | Sensitive data | Compliance risk | Encryption, RBAC, audit logs. |

## Recommended Deliverables

Conversion strategy

Current-state inventory

Target architecture

Plan provision matrix

Field mapping matrix

Gap analysis

ETL specifications

Interface inventory

Test strategy

Reconciliation reports

Cutover plan

Risk register

Training materials

Hypercare plan

## Vision for the Conversion Application

The application should become an end-to-end conversion platform that combines document intelligence, configurable field taxonomies, workflow orchestration, metadata-driven mapping, AI-assisted recommendations, automated ETL, reconciliation, issue management, dashboards, reporting, and auditability. The objective is to reduce manual analysis, improve consistency, shorten conversion timelines, and increase confidence in production migrations.