# 401(k)/403(b)/457/HSA Recordkeeping Platform Conversion Overview

This document supplements the conversion overview with a matrix of common issues encountered during retirement recordkeeping platform conversions and typical mitigation approaches.

## Common Conversion Issues and Resolutions

| Issue | Typical Cause | Business Impact | Typical Resolution |
| --- | --- | --- | --- |
| Plan provisions don't match | Different configuration models between platforms | Incorrect eligibility, vesting or contributions | Perform detailed plan-document analysis, configuration mapping, SME review, and parallel validation. |
| Participant balance variances | Transformation or timing differences | Financial reconciliation failures | Reconcile by source, fund, money type and transaction history; investigate tolerance exceptions. |
| Payroll file failures | Different file layouts or codes | Contribution processing delays | Create crosswalks, update interfaces, perform end-to-end payroll testing. |
| Investment mapping errors | Fund lineup changes or missing mappings | Incorrect investments or cash | Create fund mapping matrix, obtain sponsor approval, test all exchanges. |
| Loan conversion problems | Different amortization logic | Incorrect loan balances/payments | Recalculate amortization, validate payment schedules and history. |
| Vesting discrepancies | Service calculation differences | Incorrect vested balances | Validate service histories and run parallel vesting calculations. |
| Historical transactions missing | Incomplete extracts | Audit and reporting gaps | Extract full transaction history and reconcile counts and totals. |
| Compliance rule differences | Target platform limitations | Operational/compliance risk | Gap analysis, configuration changes or custom development. |
| Interface failures | API/SFTP/protocol changes | Delayed downstream processing | Integration testing, monitoring, rollback procedures. |
| Data quality issues | Legacy data inconsistencies | Conversion exceptions | Pre-conversion cleansing and exception management. |
| Custom reports unavailable | Legacy report dependencies | Operational disruption | Inventory reports, rebuild or replace with native reporting. |
| Cutover timing issues | Insufficient planning | Extended downtime | Detailed cutover runbook, rehearsals, rollback plan. |
| Participant communication gaps | Poor change management | Increased support calls | Communication plan, FAQs, blackout notices, training. |
| Security/PII concerns | Migration of sensitive data | Compliance exposure | Encrypt data, least-privilege access, audit logging. |

## Best Practices

Maintain complete inventories of plans, interfaces, reports, and customizations before design.

Use automated reconciliation for participant balances, transactions, and plan configuration.

Run multiple mock conversions before production cutover.

Execute parallel processing where feasible.

Establish formal issue tracking with severity, owner, and resolution dates.

Provide a 30–90 day hypercare period after go-live.